# Enterprise AI & API Gateway

Implementation Plan V1.1

Executable delivery plan from frozen architecture to deployable V1

| Document Item | Value |
| --- | --- |
| Document | Implementation Plan V1.1 |
| Status | Execution Baseline |
| Target | Commercial-ready V1, on-prem/private-network first |
| Architecture | Modular Monolith, horizontally scalable runtime |
| Primary Stack | Python 3.12+, FastAPI/Uvicorn, SQLAlchemy 2.x, PostgreSQL 16+, Redis 7+, HTTPX Async, Alembic, React + TypeScript |
| Source Contracts | PRD V1.4, HLD V1.1, ERD V1.1, Physical DB V1.1, API Specification V1.1, OpenAPI 3.1 V1.1 |

# 1. Purpose and Execution Principles

این سند ترتیب واقعی پیاده‌سازی V1 را مشخص می‌کند. هدف آن جلوگیری از شروع هم‌زمان چند بخش وابسته، کاهش دوباره‌کاری، و تبدیل اسناد معماری Freeze‌شده به یک محصول قابل تست، قابل دمو و قابل استقرار است.

Contract-first: API و Database contracts قبل از business implementation مبنا هستند.

Thin vertical slices: هر milestone باید خروجی قابل تست داشته باشد، نه صرفاً تعداد زیادی فایل نیمه‌کاره.

Security by default: secret، tenant scoping، role separation و audit بعداً اضافه نمی‌شوند؛ از ابتدا در مسیر اصلی هستند.

Deterministic V1: routing، fallback، permissions و validation باید قابل تکرار و قابل تست باشند.

No silent bypass: خرابی Redis، credential، circuit یا validation نباید باعث عبور بدون policy شود.

Operationally deployable: health, migration, bootstrap, logs, retention و recovery جزو V1 هستند، نه کار بعد از MVP.

# 2. Definition of V1 Complete

V1 فقط زمانی کامل است که هر دو workload زیر روی یک Gateway Core مشترک end-to-end اجرا شوند:

| Workload | Minimum successful journey |
| --- | --- |
| Normal API | Admin creates Service + Credential + Route + Application + API Key + Permission → client invokes /api/{service}/... → upstream response is proxied with authz, rate limit, circuit and telemetry. |
| LLM | Admin creates Provider + Target + Credential + Model + Capabilities + Alias + API Key permission → client calls /v1/chat/completions → provider invocation, usage/cost telemetry, fallback and SSE semantics work. |
| Operations | Bootstrap, migrations, health/readiness, audit, config propagation, degraded Redis mode, retention/rollup and controlled deployment are demonstrably working. |

# 3. Scope Guardrails

| In V1 | Out of V1 |
| --- | --- |
| Normal REST reverse proxy | GraphQL gateway |
| OpenAI-compatible chat completions/models | /v1/responses, embeddings endpoint, Images, Audio, Realtime |
| Tools passthrough/normalization | Tool execution / agent loop |
| Single-Tenant per deployment with tenant foundation | Full multi-tenant commercial SaaS isolation UX |
| Static upstream bearer/header auth | OAuth client flows to upstream APIs |
| Deterministic alias routing/fallback | Semantic AI router / ML routing |
| Redis rate/concurrency/circuit coordination | Kafka/RabbitMQ |
| Basic Admin UI | Full enterprise IAM / OIDC / SSO / LDAP |
| Docker Compose deployment | Kubernetes |

# 4. Delivery Strategy and Milestone Map

| Milestone | Name | Primary outcome | Depends on |
| --- | --- | --- | --- |
| M0 | Foundation & Repository | Runnable skeleton, CI-quality local dev, configuration contract | Frozen docs |
| M1 | Database, Migrations & Security Core | Physical schema, tenant foundation, bootstrap, auth primitives | M0 |
| M2 | Control Plane Core | Admin APIs, config_version, audit, secrets, registry validation | M1 |
| M3 | Redis Traffic Protection | Rate limit, concurrency, circuit, config invalidation, degraded mode | M1-M2 |
| M4 | Normal API Engine | End-to-end REST proxy workload | M2-M3 |
| M5 | LLM Core & Provider Adapters | Non-stream LLM invocation, aliases, usage/cost | M2-M3 |
| M6 | Streaming, Retry & Fallback | Correct SSE, TTFT, commit boundary, alias exhaustion | M5 |
| M7 | Observability, Retention & Operations | Production-operable telemetry lifecycle | M4-M6 |
| M8 | Admin UI & Demo Flow | Usable management UI and guided demo | M2-M7 |
| M9 | Hardening & Release Candidate | Security, load, recovery, packaging, release evidence | All |

# 5. Repository Baseline

app/
  main.py
  api/
    data_plane/
      normal.py
      llm.py
    control_plane/
      applications.py
      api_keys.py
      services.py
      routes.py
      llm_registry.py
      rate_limits.py
      pricing.py
      audit.py
      health.py
  core/
    config.py
    request_context.py
    auth.py
    authorization.py
    errors.py
    observability.py
    idempotency.py
  normal_api/
    routing.py
    proxy.py
    headers.py
    upstream_auth.py
    circuit.py
  llm/
    canonical/
    routing.py
    streaming.py
    usage.py
    cost.py
    adapters/
      base.py
      openai.py
      anthropic.py
      vllm.py
  control_plane/
    services.py
    permissions.py
    secrets.py
    config_publish.py
    audit.py
    route_overlap.py
  persistence/
    models/
    repositories/
    migrations/
  redis/
    rate_limit.py
    concurrency.py
    circuit.py
    pubsub.py
  schemas/
  scheduler/
    health_probe.py
    config_reconcile.py
    retention_rollup.py
frontend/
tests/
  unit/
  integration/
  e2e/
docker/
scripts/

# 6. M0 — Foundation & Repository

هدف: یک codebase کوچک اما استاندارد که تمام milestoneهای بعدی روی آن بدون بازطراحی ساختاری ساخته شوند.

## 6.1 Deliverables

Python 3.12 project with uv, locked dependencies and environment profiles.

FastAPI application factory and separate Data Plane / Control Plane routers.

Pydantic v2 settings with typed environment variables and safe secret handling.

Structured JSON logging with request_id propagation.

Global normalized error handler mapped to API Specification error taxonomy.

Docker Compose skeleton: gateway, PostgreSQL 16, Redis 7, optional frontend.

pytest layout for unit/integration/e2e; ruff and compile/type-check baseline.

OpenAPI V1.1 copied/versioned in repository as contract artifact; CI check prevents silent drift.

## 6.2 Exit Criteria

| Gate | Pass condition |
| --- | --- |
| Boot | Gateway starts with empty database and reports liveness. |
| Config | Invalid required config fails fast with safe error; no secret is logged. |
| Quality | ruff + unit test smoke + import/compile checks pass. |
| Contract | OpenAPI artifact is parseable and version is visible in build metadata. |

# 7. M1 — Database, Migrations & Security Core

## 7.1 Alembic sequence

0001_core_extensions_enums

0002_tenant_admin

0003_app_authz

0004_normal_api

0005_llm_registry

0006_pricing_limits

0007_telemetry

0008_audit_config

0009_retention

0010_seed_bootstrap (default tenant only; no static secret)

## 7.2 Core implementation

SQLAlchemy models matching Physical DB V1.1, including tenant-aware composite FKs where applicable.

Partial unique indexes: one ACTIVE service credential, one ACTIVE LLM provider credential, one ENABLED rate policy per scope.

btree_gist and model_prices exclusion constraint for non-overlapping validity windows.

Application-generated UUID v7 for requests, llm_requests and llm_attempts; UUID v4 allowed for configuration/master entities.

Database roles/grants: gateway_runtime, retention_worker, migration_owner.

API key hashing and admin token hashing; raw secrets shown only once.

Master-key-backed authenticated secret encryption abstraction; plaintext never persisted.

One-time bootstrap CLI: create first admin only when no active admin exists.

## 7.3 Mandatory tests

| Test | Expected |
| --- | --- |
| Cross-tenant composite FK insert | DB rejects. |
| Second ACTIVE service credential | Unique violation. |
| Second ACTIVE provider credential | Unique violation. |
| Second ENABLED rate policy same scope | Unique violation. |
| Overlapping model price window | Exclusion violation. |
| gateway_runtime DELETE telemetry | Permission denied. |
| retention_worker bounded purge | Allowed. |
| UUID telemetry concurrency test | UUID v7 + uniqueness PASS. |
| Second bootstrap execution | Fails closed. |

## 7.4 Exit Criteria

A clean environment can run all migrations, bootstrap first admin, authenticate the generated admin token, and pass every DB invariant/security test.

# 8. M2 — Control Plane Core

هدف: تمام configuration required for both engines can be created safely through Admin API.

## 8.1 Endpoint groups

Applications

API Keys + permissions

Services + service credential rotation

Routes

LLM Providers

LLM Provider Targets + credential rotation

LLM Models + capabilities

LLM Aliases + ordered targets

Rate-limit policies

Model prices

Audit logs, health, config-version

## 8.2 Cross-cutting transaction rule

authenticate admin -> tenant scope -> validate -> mutate -> audit -> config_version++ -> COMMIT -> publish invalidation

Validation failure must not increment config_version. Cross-tenant references return 404. Security-relevant failed admin operations are audited with result=FAILED where safe.

## 8.3 Required validators

RouteOverlapValidator: every route create/update/enable validates resulting ACTIVE route set before commit.

PolymorphicPermissionValidator: resource exists and belongs to same tenant.

CredentialRotationService: old ACTIVE credential becomes inactive and new one becomes ACTIVE atomically.

AliasTargetValidator: same tenant, deterministic priority, model/target state, required capabilities.

PriceWindow conflict mapping: database exclusion violation → 409 price_window_conflict.

Rate policy invariant mapping: partial unique violation → deterministic 409 conflict.

## 8.4 Idempotency

| Operation | V1 rule |
| --- | --- |
| POST /api/v1/admin/api-keys | Idempotency-Key MUST; same key+payload replays original create result including retrievable protected response record; different payload → 409. |
| PUT /api/v1/admin/llm/targets/{id}/credential | Idempotency-Key MUST; duplicate retry must not rotate twice. |
| Other creates | Idempotency-Key supported/recommended, not mandatory. |
| Retention | Baseline idempotency record retention = 24 hours. |

## 8.5 Exit Criteria

Using Admin API only, an operator can configure all entities necessary for one Normal API route and one LLM alias without direct DB writes.

# 9. M3 — Redis Traffic Protection & Config Coordination

## 9.1 Components

Atomic Token Bucket for API Key / Route / Service / Alias / Model / Provider Target scopes.

Leased concurrency semaphore with safe expiry/release behavior.

Circuit state coordinator: CLOSED / OPEN / HALF_OPEN.

Redis Pub/Sub configuration invalidation.

Periodic PostgreSQL config_version reconciliation (~30s baseline).

Local config cache with event invalidation and bounded TTL.

## 9.2 Circuit defaults

| Parameter | Default |
| --- | --- |
| Eligible consecutive failures | 5 |
| Observation window | 60s |
| Open cooldown | 30s |
| Half-open concurrent probes | 1 |
| Probe successes to close | 1 |

## 9.3 Degraded Local Mode

Redis unreachable never means policy bypass.

Each instance uses conservative in-memory token bucket/semaphore.

Default local factor = 25% of configured rate/concurrency, minimum 1.

Circuit state becomes per-instance; unknown state begins DEGRADED_HALF_OPEN with strict probing.

Health/log/metrics expose degraded_mode=true and redis_unreachable.

When Redis returns, shared state is reloaded and local degraded state is discarded.

## 9.4 Exit Criteria

With Redis healthy, multi-instance coordination tests pass. With Redis stopped, traffic remains constrained and observable rather than unprotected.

# 10. M4 — Normal API Engine

## 10.1 Request pipeline

Client
 -> Request ID
 -> Authenticate gw_ key
 -> Resolve service + route
 -> Tenant-aware authorization
 -> API key limit
 -> Route limit
 -> Service/global upstream limit
 -> Circuit check
 -> Header policy
 -> Inject upstream credential
 -> Async upstream call
 -> Telemetry
 -> Response

## 10.2 Proxy behavior

Methods: GET, POST, PUT, PATCH, DELETE.

Query string, content type, request body, status code and response body preserved subject to policy.

Hop-by-hop headers removed.

Client Authorization/X-API-Key never blindly forwarded.

NONE / STATIC_BEARER / STATIC_HEADER upstream authentication.

Timeout resolution: route override → service default.

Upstream 4xx/5xx application response normally passes through; Gateway-generated failures use normalized Gateway error.

## 10.3 E2E acceptance

| Scenario | Expected |
| --- | --- |
| Authorized request | Upstream receives correct request and injected credential. |
| No permission | 403 authorization_error. |
| Cross-tenant synthetic reference | 404 resource_not_found. |
| Rate exceeded | 429 with Retry-After / safe rate headers where known. |
| Circuit open | Upstream is not called; 503. |
| Upstream timeout | 504 normalized Gateway timeout. |
| Sensitive client auth header | Not leaked upstream unless explicit policy. |

# 11. M5 — LLM Core & Provider Adapters

## 11.1 Canonical layer

Canonical chat request/response models independent of physical provider.

Model alias resolution and direct-model permission path.

Capability validation: CHAT, STREAMING, TOOLS, EMBEDDINGS foundation.

Provider Adapter interface: validate_request, build_request, invoke, stream, normalize_response, normalize_stream_chunk, normalize_error, extract_usage, supports, health_check.

V1 supported adapter set: OpenAI-compatible, Anthropic, and vLLM. Each adapter MUST implement real invocation paths for the V1 capabilities it advertises; a mock-only adapter is not considered release-supported.

Release certification rule: every provider adapter enabled/marketed in the V1 release MUST pass the deterministic adapter conformance suite and a credentialed live smoke/certification suite before Release Candidate sign-off. If live credentials/environment are unavailable, that adapter may remain implemented but MUST be marked experimental/not release-certified and disabled by default.

The management demo requires at least two live eligible LLM targets so real pre-commit fallback can be demonstrated; the two targets do not have to be different vendors.

## 11.2 Non-stream flow

POST /v1/chat/completions
 -> auth/permission/rate
 -> resolve alias
 -> filter eligible targets
 -> circuit/concurrency
 -> adapter build + invoke
 -> normalize response/error
 -> persist llm_attempt
 -> finalize llm_request
 -> return OpenAI-compatible response

## 11.3 Usage and cost

One llm_attempt per provider call, including failed fallback attempts.

Reported provider usage is persisted; unknown usage remains NULL.

Cost calculated against model_prices effective at request time and persisted on attempt.

Historical cost is never recomputed after price changes.

## 11.4 Exit Criteria

A non-stream chat request through an alias returns an OpenAI-compatible response, with provider attempt, token usage and cost telemetry persisted correctly.

# 12. M6 — Streaming, Retry & Fallback

## 12.1 Streaming state machine

PRE_COMMIT
  eligible provider failure -> retry/fallback allowed
  first content/tool_call chunk -> COMMITTED

COMMITTED
  provider success -> data: [DONE]
  provider failure -> event: error + close
  client disconnect -> cancel locally; no provider circuit penalty
  fallback -> forbidden

## 12.2 Mandatory semantics

Content-Type: text/event-stream.

No buffering of full stream.

TTFT measured at first client-visible output/tool_call chunk.

stream_idle_timeout_ms default = 60,000 ms between provider chunks/heartbeats.

Idle timeout maps to provider_timeout and produces circuit failure signal.

Provider mid-stream disconnect is circuit-eligible; client disconnect is not.

Successful stream ends with data: [DONE].

Post-commit failure emits one event:error when writable and MUST NOT emit [DONE].

## 12.3 Alias exhaustion

When every alias target fails, is open-circuit/unavailable, or becomes capability-ineligible, the client receives HTTP 503 with code all_targets_unavailable. Safe aggregate metadata may include attempted_targets, ineligible_targets and last_error_code; provider IDs, base URLs and topology are not exposed.

## 12.4 Tool Calling

OpenAI canonical tool definitions accepted.

Adapters translate tool_choice, tool_calls and tool result messages.

Gateway does not execute tools.

Each tool turn is a separate client request.

Fallback target must support TOOLS and preserve the existing canonical tool history without lossy translation.

## 12.5 Exit Criteria

| Streaming test | Expected |
| --- | --- |
| Provider fails before first chunk | Fallback may succeed. |
| Provider fails after first chunk | No fallback; event:error; close; no [DONE]. |
| Idle stream > stream_idle_timeout_ms | Active cancellation; provider_timeout. |
| Client disconnect | Attempt cancelled; circuit not penalized. |
| Tool-call first chunk emitted | Commit boundary reached; no later fallback. |
| All targets exhausted | 503 all_targets_unavailable. |

# 13. M7 — Observability, Retention & Operations

## 13.1 Request telemetry

requests parent record for every workload.

llm_requests 0..1 per requests row.

llm_attempts one per physical provider invocation.

Structured metrics: request count, status, latency, TTFT, tokens, cost, fallback count, circuit state, degraded mode.

LLM prompt/response bodies not persisted by default.

## 13.2 Audit vs request logs

| Stream | Purpose | Secret/content rule |
| --- | --- | --- |
| Request log/telemetry | Operational behavior and performance | No full LLM prompt/response by default; no secrets. |
| Audit log | Who changed what configuration | Admin identity/token IDs, action, resource, result, request_id; never secret values. |

## 13.3 Retention jobs

| Dataset | Default V1 retention | Lifecycle |
| --- | --- | --- |
| requests | 180 days | Daily/monthly rollup → verified checkpoint → bounded purge |
| llm_requests / llm_attempts | 180 days | Usage/cost/error/fallback rollup → purge |
| audit_logs | 730 days / org policy | Auto-delete off by default; archive optional |

retention_rollup.py is idempotent, tenant-aware and restart-safe.

api_usage_daily and llm_usage_daily use upsert semantics.

retention_checkpoints record last successful cutoff/status/error metadata.

Only retention_worker can delete telemetry.

## 13.4 Health and operations

/health/live: process liveness only.

/health/ready: critical dependency/config readiness.

/api/v1/admin/health: authenticated detailed dependency state.

Provider target health probes feed observability and routing eligibility but do not expose credentials.

## 13.5 Exit Criteria

A 24-hour synthetic workload can be summarized, queried, rolled up and purged in a test environment without data leakage or retention-role privilege violations.

# 14. M8 — Admin UI & Demo Flow

UI هدف V1 مدیریت و دمو است، نه ساخت یک enterprise console کامل.

## 14.1 Required screens

Admin UI MUST use a server-managed short-lived browser session. The raw adm_ Admin Token is entered only at sign-in and exchanged over HTTPS for an opaque session cookie; it MUST NOT be stored in LocalStorage, SessionStorage, URL, browser history, or client-side application state after exchange.

Session baseline: HttpOnly + Secure + SameSite cookie, 30-minute idle timeout, 8-hour absolute lifetime, server-side session state in Redis, and immediate invalidation when the underlying Admin Token/Admin User is revoked or disabled.

All state-changing Admin UI requests MUST use CSRF protection in addition to SameSite cookies. The browser session is a UI transport mechanism only; the Control Plane authorization model remains Admin Identity + Admin Token.

Applications and API Keys.

Permissions.

Normal Services, Credentials and Routes.

LLM Providers, Targets, Credentials, Models, Capabilities and Aliases.

Rate Limits and Model Prices.

Health/degraded status.

Audit log.

Basic usage view: request count, errors, latency, LLM tokens/cost/fallback.

## 14.2 Demo journey

Bootstrap first Admin.

Create Application and gw_ API Key.

Register one internal REST service and invoke it through Gateway.

Register one LLM provider/target/model and alias.

Grant API Key LLM_ALIAS permission.

Run non-stream and stream chat request.

Force primary provider failure and demonstrate fallback before first output.

Demonstrate a rate-limit rejection.

Stop Redis and show degraded_mode without policy bypass.

Show request/LLM attempt/audit evidence in Admin UI.

## 14.3 Exit Criteria

A non-developer operator can complete the demo flow without direct database manipulation or editing configuration files.

# 15. M9 — Hardening & Release Candidate

## 15.1 Security hardening

Secret scan over repository and container image configuration.

Verify no Authorization/API key/provider secret appears in logs, audit or API error echoes.

Admin/Data Plane credential confusion tests.

Cross-tenant synthetic isolation suite.

Header injection and hop-by-hop proxy tests.

SSRF-oriented service/provider base URL restrictions suitable for private deployment policy.

Request body and header size limits.

Dependency vulnerability review and pinned dependency lock.

Web UI security suite: explicit CORS allowlist (no wildcard with credentials), CSRF protection for cookie-authenticated mutations, Content-Security-Policy and secure response headers, XSS-focused tests, and verification that adm_ tokens never persist in LocalStorage/SessionStorage/URL/client logs.

Admin session security tests: Secure/HttpOnly/SameSite cookie attributes, idle/absolute expiry, logout invalidation, Admin Token revocation propagation, session fixation resistance, and cross-origin mutation rejection.

## 15.2 Reliability/load

Concurrent rate-limit atomicity tests.

Semaphore lease expiry/recovery tests.

Circuit OPEN/HALF_OPEN race tests.

Provider timeout and stream idle timeout tests.

Config Pub/Sub loss followed by config_version reconciliation.

PostgreSQL restart / Redis restart recovery exercises.

Load test Normal API and LLM non-stream/stream separately.

## 15.3 Release packaging

Production Dockerfile with non-root runtime user.

Docker Compose deployment example for Gateway + PostgreSQL + Redis + optional UI.

Environment variable reference and secret-file/master-key deployment guide.

Alembic upgrade procedure and rollback/forward-fix guidance.

Bootstrap/recovery runbook.

Backup/restore and retention runbook.

Version endpoint/build metadata and release tag.

## 15.4 Release Candidate Gate

| Area | Required evidence |
| --- | --- |
| Backend tests | Unit + integration + e2e green. |
| OpenAPI | Runtime API contract checked against OpenAPI 3.1 V1.1. |
| Database | Fresh install and upgrade rehearsal pass. |
| Security | No critical secret/auth/tenant isolation defect. |
| Normal API | End-to-end acceptance suite pass. |
| LLM | Non-stream + streaming + fallback + tool-call contract pass. |
| Redis failure | Degraded Local Mode verified. |
| Operations | Health, audit, telemetry, retention and recovery verified. |
| Deployment | Clean Docker Compose environment reaches ready state. |

# 16. Test Pyramid and Quality Gates

Provider Adapter Test Strategy (locked): routine CI MUST NOT depend on live external LLM providers. Adapter behavior is tested deterministically using versioned sanitized response/SSE fixtures that cover success, tool calls, usage extraction, stream chunks, provider 4xx/429/5xx, timeout, malformed payload, disconnect, and normalized error taxonomy.

Recorded fixtures MUST contain no production prompts, credentials, personal data, or provider secrets. Fixture changes are code-reviewed because they define provider compatibility behavior.

Live provider tests run in a separate credentialed suite outside routine PR CI (release candidate and optionally scheduled pre-release runs). They verify current provider compatibility but do not replace deterministic fixture tests.

A provider adapter cannot be declared release-certified unless both deterministic conformance tests and its required live certification tests pass for the capabilities advertised by that adapter.

| Layer | Primary targets |
| --- | --- |
| Unit | Route overlap, permission logic, canonical models, adapter mapping, error normalization, pricing, idempotency hashing, circuit transitions. |
| Integration | PostgreSQL constraints, Redis Lua/atomic primitives, credential rotation, config version, HTTPX upstream/provider calls. |
| E2E | Admin configuration → Data Plane invocation for Normal + LLM; SSE failure semantics; degraded Redis mode. |
| Contract | OpenAPI schema/operation coverage and response shape compatibility. |
| Load | Rate limits, concurrency, stream scale, telemetry write pressure. |
| Security | Tenant isolation, credential confusion, secret leakage, SSRF/header policies. |

# 17. CI/CD Gate Order

1. Dependency lock consistency
2. Ruff / formatting
3. Import + compile checks
4. Unit tests
5. PostgreSQL integration tests
6. Redis integration tests
7. OpenAPI contract validation
8. E2E smoke
9. Container build
10. Security / secret scan
11. Release-only load & recovery suite

# 18. Recommended Implementation Order Inside Each Milestone

Schema/interface first.

Repository/service logic second.

HTTP route/controller third.

Integration test immediately after behavior becomes callable.

Observability and audit in same change, not deferred.

Negative-path tests before milestone exit.

Only then UI/API documentation polish.

# 19. Dependency-Critical Decisions That Must Not Drift

| Decision | Implementation consequence |
| --- | --- |
| Single tenant per deployment, tenant_id everywhere | Repositories require tenant_id; no resource_id-only authorization. |
| Cross-tenant access = 404 | Repository/service lookup order must avoid existence leakage. |
| PostgreSQL source of truth | Redis never becomes durable configuration or secret store. |
| No fallback after first streamed output | Streaming Coordinator owns explicit commit state. |
| Provider mid-stream failure affects circuit | Circuit signaling is independent from retry eligibility. |
| Client disconnect does not affect circuit | Cancellation path distinguished from provider failure. |
| Secrets write-only/shown-once | Schemas and serializers must make secret fields writeOnly and exclude stored forms. |
| One ACTIVE credential | Rotation is transactional; no dual-active path in V1. |
| One ENABLED rate policy per scope | Admin logic and DB invariant must agree. |
| Telemetry UUID v7 | Application ID factory must be used consistently before persistence. |
| Admin UI uses server-managed cookie session | Raw adm_ token is exchanged only at sign-in; Redis-backed short-lived session, CSRF protection, no browser token persistence. |
| Browser attack surface is part of V1 security | CORS, CSRF, CSP/XSS, cookie/session lifecycle and cross-origin tests are release gates. |
| Provider support requires certification | Mock-only adapter is not release-supported; enabled/marketed adapters need deterministic + live certification. |
| Adapter CI is deterministic | Sanitized versioned provider/SSE fixtures run in routine CI; live provider suites are separate release/scheduled gates. |

# 20. Risk Register and Mitigation

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Streaming edge cases | Most difficult correctness surface | Implement explicit state machine; integration tests before adding UI. |
| Redis coordination races | Can cause over-limit traffic | Atomic Lua/equivalent, lease semantics, multi-instance tests. |
| Proxy security | Header/SSRF mistakes expose internals | Allow/deny policy, URL validation, no blind credential forwarding. |
| Provider incompatibility | Tool/stream semantics differ | Canonical adapter contract + conformance matrix/tests. |
| Schema/API drift | Implementation diverges from frozen docs | OpenAPI and migration checks in CI. |
| Overbuilding Admin UI | Consumes MVP time | UI only after both engines and operations are end-to-end. |
| Premature performance tuning | Slows delivery | Measure first; no mandatory partitioning in V1. |

# 21. Suggested Execution Batches

این Plan intentionally date-free است تا به ظرفیت تیم وابسته نباشد. برای اجرا، کار را در Batchهای زیر بسته‌بندی کنید:

| Batch | Milestones | What becomes demonstrable |
| --- | --- | --- |
| A — Core Foundation | M0 + M1 | Gateway boots, schema exists, first admin authenticates. |
| B — Manageable Gateway | M2 + M3 | All config is manageable; traffic policy primitives work. |
| C — First Business Value | M4 | Normal API Gateway is end-to-end usable. |
| D — AI Gateway Value | M5 + M6 | LLM alias, provider adapters, streaming/fallback/tool contract work. |
| E — Productization | M7 + M8 | Operational telemetry + UI + complete demo. |
| F — Release | M9 | Hardening evidence and deployable V1 release candidate. |

# 22. Minimum Demo-Ready vs Production-Ready

| Level | Required milestones | Meaning |
| --- | --- | --- |
| Engineering Demo | M0-M6 | Both engines work end-to-end with core policy and LLM streaming/fallback correctness. |
| Management/Product Demo | M0-M8 | Admin UI, health, audit and usage visibility make the product understandable and operable. |
| V1 Release Candidate | M0-M9 | Security/recovery/load/deployment gates completed. |

# 23. Implementation Definition of Done

Both Normal API and LLM workloads share the same Gateway Core authentication, authorization, rate-limit and observability foundation.

Every tenant-owned lookup is tenant-scoped and cross-tenant probes return 404.

All Physical DB V1.1 invariants are implemented and tested.

OpenAPI 3.1 V1.1 operations are implemented or explicitly marked out-of-scope; no undocumented public endpoint is required for V1 operation.

API key and admin/provider/upstream secrets are never persisted or returned in plaintext beyond their defined one-time/write-only contract.

Normal API proxy supports required methods and upstream authentication modes safely.

LLM non-stream and SSE stream are OpenAI-compatible for the supported V1 field set.

Fallback is deterministic and impossible after first client-visible stream output.

all_targets_unavailable, stream idle timeout, client disconnect and provider mid-stream failure are covered by automated tests.

Redis outage activates conservative degraded mode rather than policy bypass.

Audit, usage/cost telemetry, retention rollups and bounded purge are operational.

Fresh Docker Compose deployment, Alembic migration, first-admin bootstrap and E2E smoke succeed from clean state.

# 24. Immediate Next Build Step

با Freeze شدن Implementation Plan V1.1، کدنویسی از M0 آغاز و بلافاصله به M1 می‌رسد. تصمیم‌های Admin UI session، browser security، provider release certification و deterministic adapter testing در همین نسخه قفل شده‌اند و دیگر نباید در M8/M9 به‌صورت impromptu تعیین شوند. تا زمانی که schema/migrations, tenant context, secret abstraction, authentication primitives و bootstrap تثبیت نشده‌اند، شروع هم‌زمان Normal Proxy یا LLM Streaming توصیه نمی‌شود.

اولین implementation checkpoint پیشنهادی: repository scaffold + Docker Compose + settings/logging/error foundation + Alembic 0001..0010 skeleton + default tenant/first-admin bootstrap + DB invariant test harness.