# Enterprise AI & API Gateway

M0 — Foundation & Repository | Execution Pack V1.1

Implementation Checklist + Repository Scaffold + Codex Master Prompt + Definition of Done

| Item | Locked value |
| --- | --- |
| Milestone | M0 — Foundation & Repository |
| Goal | A clean, runnable, testable foundation for M1-M9 without premature business implementation. |
| Stack | Python 3.12+, uv, FastAPI/Uvicorn, Pydantic v2, SQLAlchemy 2.x, Alembic, PostgreSQL 16+, Redis 7+, HTTPX Async, pytest, Ruff, Docker Compose |
| Contract baseline | Implementation Plan V1.1 + OpenAPI 3.1 V1.1 + M0 Execution Pack V1.1 |
| M0 boundary | Foundation only. No Normal proxy engine, provider adapter implementation, routing/fallback, Admin UI, or production business CRUD. |

# 1. Locked M0 Decisions

Canonical internal request_id is ALWAYS generated by Gateway as UUID v7. A client-supplied X-Request-ID MUST NOT become the telemetry primary/canonical request ID.

Until a separate client correlation field is formally added to the data model/API contract, client X-Request-ID may be validated for transport/debug correlation but MUST NOT overwrite canonical request_id.

PostgreSQL is durable source of truth; Redis is runtime coordination/cache only.

Data Plane and Control Plane use separate routers and credential classes from the first commit.

All errors exposed by foundation code use the normalized Gateway error envelope.

Secrets are represented by typed secret settings and redacted from logs/repr; actual DB encryption/credential persistence belongs to M1.

Health behavior is locked in M0: `/health/live` is dependency-independent, while `/health/ready` performs bounded real PostgreSQL `SELECT 1` and Redis `PING` checks. Migration/schema existence is not part of M0 readiness.

Secret scanning starts in M0, not M9. Use Gitleaks v8.30.1 as the baseline guard in pre-commit and CI. M9 may strengthen rules/policies, but M0 commits must already be scanned.

# 2. M0 Work Breakdown

| ID | Work package | Deliverable | Exit signal |
| --- | --- | --- | --- |
| M0.1 | Repository & Python Foundation | uv project, pyproject.toml, lockfile, .gitignore, README, app/tests/docker/scripts folders | uv sync succeeds from clean checkout |
| M0.2 | Application Bootstrap | FastAPI application factory, router registration, build metadata | uvicorn boots; /health/live=200 |
| M0.3 | Configuration & Environment | Pydantic Settings, .env.example, dev/test/prod validation | Invalid required config fails fast without secret leakage |
| M0.4 | Request Context / UUID v7 | request context middleware, canonical UUID v7 factory, response X-Request-ID | Every request gets valid unique UUID v7 |
| M0.5 | Error Handling | GatewayError hierarchy + normalized envelope + exception handlers | Known/unknown errors map deterministically |
| M0.6 | Structured Logging | JSON logs, request context, redaction filter | No secret/token appears in test logs |
| M0.7 | Infrastructure Skeleton | Docker Compose PostgreSQL 16 + Redis 7; async connectivity modules | Containers healthy; connectivity smoke passes |
| M0.8 | Test Foundation | unit/integration/e2e fixtures and markers | pytest runs deterministic smoke suite |
| M0.9 | OpenAPI Contract Guard | repository contract copy + parse/required-operation regression test | CI detects accidental contract removal |
| M0.10 | CI / Quality Gates | Ruff, compile/import, pytest, OpenAPI validation, Gitleaks v8.30.1 secret scan, pre-commit guard, container build smoke | All quality/security gates green |
| M0.11 | Acceptance & Freeze | M0 evidence/report + clean git status | M0 DoD PASS; ready for M1 |

# 3. Target Repository Scaffold

enterprise-ai-api-gateway/
├─ app/
│  ├─ __init__.py
│  ├─ main.py
│  ├─ api/
│  │  ├─ data_plane/
│  │  │  └─ __init__.py
│  │  └─ control_plane/
│  │     └─ __init__.py
│  ├─ core/
│  │  ├─ config.py
│  │  ├─ request_context.py
│  │  ├─ ids.py
│  │  ├─ errors.py
│  │  ├─ logging.py
│  │  └─ security_redaction.py
│  ├─ persistence/
│  │  ├─ db.py
│  │  └─ migrations/
│  ├─ redis/
│  │  └─ client.py
│  └─ schemas/
│     └─ common.py
├─ contracts/
│  └─ openapi/
│     └─ gateway-v1.1.yaml
├─ tests/
│  ├─ unit/
│  ├─ integration/
│  └─ e2e/
├─ docker/
├─ scripts/
├─ alembic.ini
├─ docker-compose.yml
├─ pyproject.toml
├─ uv.lock
├─ .env.example
├─ .gitignore
└─ README.md

# 4. M0.1 — Repository & Python Foundation

Initialize Python >=3.12 project using uv. Do not mix pip/Poetry.

Define runtime dependencies minimally: fastapi, uvicorn, pydantic-settings, sqlalchemy, psycopg, redis, httpx, alembic, structured logging library if chosen, and `uuid-utils==0.17.0` for canonical UUID v7 generation.

Define dev dependencies: pytest, pytest-asyncio/anyio, ruff, OpenAPI/YAML parser, HTTP test client tooling.

Pin/lock dependencies with uv.lock.

Create .env.example containing names/defaults only; never real secrets.

README must contain local bootstrap commands and architecture boundary of M0.

# 5. M0.2 — Application Bootstrap

Use create_app() application factory rather than module-level configuration side effects.

Register Data Plane and Control Plane routers separately even if they contain only health/scaffold routes in M0.

Expose build/version metadata through application state/log startup; do not create undocumented public admin endpoint just for versioning.

Startup/shutdown lifecycle uses FastAPI lifespan.

| Endpoint | M0 behavior |
| --- | --- |
| GET /health/live | 200 when process/event loop is alive; must not depend on PostgreSQL/Redis. |
| GET /health/ready | M0 readiness MUST perform lightweight real dependency checks against PostgreSQL and Redis. Both checks are required and run with a bounded 1-second timeout each (preferably concurrently). No migration/schema/table existence is required in M0. If either dependency check fails or times out, return HTTP 503 with status=not_ready; do not expose connection strings, credentials, or internal exception text. |

# 6. M0.3 — Configuration Contract

| Setting group | Examples | Rule |
| --- | --- | --- |
| App | APP_ENV, LOG_LEVEL, HOST, PORT | Typed and validated |
| PostgreSQL | DATABASE_URL or discrete host/port/db/user/password | Password uses SecretStr/redacted representation |
| Redis | REDIS_URL | No durable config/secrets in Redis |
| Security foundation | MASTER_KEY_FILE placeholder/config path | No production key generated or committed by M0 |
| HTTP | DEFAULT_REQUEST_TIMEOUT_MS, BODY_LIMIT | Positive bounded values |

Production mode must reject obviously unsafe placeholder/default secrets.

Configuration errors must not print secret values.

Tests use explicit test settings; no dependency on developer machine .env.

# 7. M0.4 — Request Context and UUID v7

This is a cross-document consistency lock required before telemetry implementation.

Incoming request
  -> Gateway generates canonical UUID v7 request_id
  -> store in ContextVar/request.state
  -> add to structured logs
  -> return as X-Request-ID
  -> future M1/M7 persistence uses this exact canonical value

UUID v7 implementation is LOCKED for M0: use `uuid-utils==0.17.0` and `uuid_utils.compat.uuid7()` so generated values are standard-library `uuid.UUID` instances. Do not use a custom UUIDv7 implementation and do not substitute another library without an explicit architecture change.

Rationale: Python 3.12 does not provide stdlib uuid7(); the compat API preserves standard uuid.UUID compatibility for SQLAlchemy/PostgreSQL integration.

Concurrency test generates a large sample and verifies UUID version=7 and uniqueness.

All exception responses include canonical request_id.

Background tasks must explicitly propagate or create request context rather than relying on leaked ContextVar state.

# 8. M0.5 — Error Foundation

| Foundation code | HTTP | Error type |
| --- | --- | --- |
| Missing/invalid credential scaffold | 401 | authentication_error |
| Known authorization scaffold | 403 | authorization_error |
| Invalid request/domain validation | 400 | invalid_request |
| Not found helper | 404 | resource_not_found |
| Rate-limit helper | 429 | rate_limit_exceeded |
| Gateway timeout helper | 504 | gateway_timeout |
| Unhandled internal exception | 500 | gateway_internal_error |

{
  "error": {
    "message": "Safe client-facing message",
    "type": "gateway_internal_error",
    "param": null,
    "code": "gateway_internal_error"
  },
  "request_id": "<canonical UUID v7>"
}

Unhandled exceptions log stack trace server-side with request_id but return no internal exception text, SQL, URL credentials, or secret material.

# 9. M0.6 — Structured Logging

JSON logs in production; human-readable development mode may be optional.

Required common fields: timestamp, level, service, environment, request_id, event, method/path when relevant, status_code, duration_ms.

Authorization, Cookie, Set-Cookie, X-API-Key, provider keys, DB passwords and adm_/gw_ raw tokens are redacted.

Do not log request/response bodies by default.

Add automated redaction tests with representative secret patterns.

# 10. M0.7 — PostgreSQL and Redis Skeleton

services:
  postgres: PostgreSQL 16+
  redis:    Redis 7+
  gateway:  optional in first local compose iteration; must be supported by M0 exit

PostgreSQL and Redis containers have health checks and persistent dev volumes.

`/health/ready` uses the same runtime clients to execute a minimal PostgreSQL `SELECT 1` and Redis `PING`; liveness remains dependency-independent.

Gateway connection modules are lazy/lifecycle-managed and async-compatible.

No business tables are required in M0; Alembic environment is initialized so M1 can add migrations cleanly.

Do not create Redis rate-limit/circuit algorithms yet; only connectivity abstraction belongs to M0.

# 11. M0.8 — Test Foundation

| Suite | M0 mandatory tests |
| --- | --- |
| Unit | Settings validation; UUID v7 factory; error envelope; secret redaction; request context isolation |
| Integration | PostgreSQL connectivity; Redis connectivity; Alembic environment smoke |
| E2E | /health/live; /health/ready; request_id header/body behavior on success/error |
| Contract | OpenAPI YAML parse + required path/operation/security-scheme checks |

Tests must be deterministic and runnable without any external LLM provider or public internet dependency.

# 12. M0.9 — OpenAPI Contract Guard

Store the frozen OpenAPI 3.1 V1.1 artifact under contracts/openapi.

CI parses the YAML and verifies at minimum: /v1/chat/completions, /v1/models, Admin security scheme, Gateway API key scheme, mandatory Idempotency-Key operations, the three corrected LLM single-resource GET/PATCH paths, all_targets_unavailable, and stream_idle_timeout_ms.

M0 does NOT require implementing all OpenAPI operations; the guard protects the contract artifact from accidental drift.

# 13. M0.10 — CI / Quality Gate

uv sync --frozen
uv run ruff check .
uv run ruff format --check .
uv run python -m compileall app
uv run pytest
gitleaks git . --redact
docker compose config
docker compose build gateway
# integration job:
docker compose up -d postgres redis
uv run pytest -m integration

Pre-commit baseline: add `.pre-commit-config.yaml` with the Gitleaks hook pinned to `v8.30.1`; developers install it with `pre-commit install`. CI remains authoritative even if a local hook is skipped.

CI scans repository history reachable in the checkout using `gitleaks git . --redact`. Any confirmed secret finding blocks merge/freeze; do not solve by adding broad allowlists.

A failing quality gate blocks M0 freeze. No 'temporary skip' for foundation security/request-ID tests.

# 14. M0 Acceptance Checklist

☐ Clean checkout can execute uv sync --frozen.

☐ Gateway starts using documented command.

☐ /health/live returns 200.

☐ /health/ready runs bounded PostgreSQL SELECT 1 + Redis PING checks; both healthy → 200, either failure/timeout → 503 not_ready.

☐ Every request receives a canonical UUID v7 X-Request-ID.

☐ Normalized error response contains the same canonical request_id.

☐ Concurrent UUID v7 uniqueness/version test passes.

☐ UUID v7 tests import `uuid_utils.compat.uuid7` from pinned `uuid-utils==0.17.0` and verify returned values are stdlib uuid.UUID with version=7.

☐ Secret redaction tests pass.

☐ PostgreSQL 16 and Redis 7 start healthy through Docker Compose.

☐ PostgreSQL and Redis integration smoke tests pass.

☐ Alembic environment is initialized and command is callable.

☐ OpenAPI 3.1 V1.1 contract guard passes.

☐ ruff check + format check + compileall + pytest pass.

☐ Container image builds and runs as non-root where feasible from M0.

☐ Gitleaks v8.30.1 pre-commit/CI scan passes and no real secret exists in repository/history introduced by M0 work.

☐ git status is clean after final commit.

# 15. M0 Definition of Done

M0 is DONE only when the repository is reproducible from a clean checkout, the Gateway process boots, health and canonical request context work, foundation errors/logging are deterministic and secret-safe, PostgreSQL/Redis development infrastructure is healthy, tests/contract guards are green, and no M1 business schema or later engine behavior has been prematurely implemented.

# 16. Codex Master Prompt — M0 Implementation

Use the following prompt as the implementation handoff. It is intentionally strict so Codex does not expand scope.

You are implementing M0 — Foundation & Repository for the Enterprise AI & API Gateway V1.

SOURCE OF TRUTH
- Implementation Plan V1.1
- OpenAPI 3.1 V1.1
- This M0 Execution Pack V1.1
If existing code conflicts with these contracts, report the conflict before changing the contract. Do not silently redesign architecture.

GOAL
Build only the reusable foundation required for M1-M9. M0 must be reproducible, testable, secure-by-default, and small.

MANDATORY STACK
Python 3.12+, uv, FastAPI/Uvicorn, Pydantic v2/pydantic-settings, SQLAlchemy 2.x, psycopg, Alembic, Redis 7 client, HTTPX Async, pytest, Ruff, Docker Compose, PostgreSQL 16+, uuid-utils==0.17.0, Gitleaks v8.30.1.

IMPLEMENT
1. Repository scaffold exactly aligned with the M0 pack.
2. create_app() FastAPI factory and lifespan.
3. Separate data_plane and control_plane routers.
4. GET /health/live and GET /health/ready. In M0, ready MUST run real bounded PostgreSQL SELECT 1 + Redis PING checks; both required; no migration/schema dependency.
5. Typed settings and .env.example with no real secrets.
6. Canonical request context:
   - Gateway ALWAYS generates internal UUID v7 using uuid_utils.compat.uuid7() from uuid-utils==0.17.0.
   - Client X-Request-ID never replaces canonical request_id.
   - canonical ID appears in X-Request-ID response header, logs, and normalized errors.
7. Normalized Gateway error foundation.
8. Structured logging + secret redaction.
9. Async-compatible PostgreSQL and Redis connectivity abstractions.
10. Alembic environment only; do not implement M1 business migrations yet.
11. Docker Compose for gateway + PostgreSQL 16 + Redis 7.
12. Unit/integration/e2e test foundation.
13. Copy OpenAPI V1.1 into contracts/openapi and add regression/parse guard.
14. Ruff/compile/test/container quality commands documented in README.
15. Add Gitleaks v8.30.1 pre-commit + CI secret scanning from the first M0 commits.

DO NOT IMPLEMENT IN M0
- Application/API-key/admin business persistence
- Tenant business tables
- Secret encryption persistence
- Normal API proxy engine
- LLM provider adapters
- Alias routing/fallback/circuit algorithms
- Redis rate limiting/concurrency implementation
- Admin UI
- Retention jobs

SECURITY RULES
- Never log Authorization, Cookie, Set-Cookie, X-API-Key, DB passwords, adm_ tokens, gw_ tokens, provider credentials.
- Never log request/response bodies by default.
- Production placeholder secrets/config must fail safely.
- Unhandled exceptions return gateway_internal_error without internal exception details.

TEST GATES
Run and report:
- uv sync --frozen
- uv run ruff check .
- uv run ruff format --check .
- uv run python -m compileall app
- uv run pytest
- docker compose config
- docker compose build gateway
- PostgreSQL/Redis integration smoke tests
- OpenAPI contract guard
- gitleaks git . --redact

WORKING METHOD
- Inspect repository before edits.
- Implement in small coherent commits/work packages M0.1 through M0.11.
- After each work package, run the narrowest relevant tests.
- Do not weaken tests to make them pass.
- Do not change frozen API/database decisions without explicitly reporting the inconsistency.
- At the end provide: changed files, commands run, exact test results, Gitleaks result, remaining risks, and M0 PASS/FAIL against every acceptance item.

# 17. Recommended Commit Sequence

| Commit | Suggested scope |
| --- | --- |
| 1 | chore: initialize Python 3.12 uv project and repository scaffold |
| 2 | feat: add FastAPI application factory and health endpoints |
| 3 | feat: add typed settings and environment validation |
| 4 | feat: add UUID v7 request context and normalized errors |
| 5 | feat: add structured logging and secret redaction |
| 6 | infra: add PostgreSQL Redis Docker Compose and connectivity |
| 7 | test: add unit integration e2e foundation |
| 8 | test: add OpenAPI V1.1 contract guard |
| 9 | ci: add quality gates, Gitleaks secret guard, pre-commit hook and container smoke |
| 10 | docs: finalize M0 README and acceptance evidence |

# 18. V1.1 Locked Refinements

Secret Guard: Gitleaks v8.30.1 is mandatory from M0 in both pre-commit and CI; M9 hardening is additive, not the first secret scan.

UUID v7: `uuid-utils==0.17.0` + `uuid_utils.compat.uuid7()` is the locked Python 3.12 implementation.

Readiness: `/health/ready` requires real bounded PostgreSQL `SELECT 1` and Redis `PING` checks; no migrations/schema required in M0.

# 19. Handoff to M1

After M0 PASS, M1 begins with Physical DB implementation: extensions/enums, tenant/admin foundation, application/API-key authorization schema, Normal/LLM registry tables, pricing/rate constraints, telemetry UUID v7 persistence, audit/config versions, retention tables, database roles, secret encryption abstraction, and first-admin bootstrap. M1 must reuse—not replace—the request context, settings, logging, error, Docker, test, and Alembic foundations created here.