# Enterprise AI & API Gateway

M2 — Control Plane Core | Execution Pack V1.1

Admin HTTP Contract + Transactions + Idempotency + Audit + Config Versioning + Validators

| Item | Locked value |
| --- | --- |
| Milestone | M2 — Control Plane Core |
| Depends on | M0 PASS + M1 PASS |
| Goal | Expose the frozen administrative contract safely over HTTP while preserving M1 invariants. |
| Canonical Admin base path | /api/v1/admin |
| Auth | Per-admin adm_ token → Admin Identity + Tenant Context |
| Mutation order | Authenticate → tenant scope → validate → idempotency reserve/check → mutate → audit → config_version++ → COMMIT → publish invalidation |
| Redis dependency | Publish invalidation after commit; M2 must remain correct if Redis publish fails. M3 owns full coordination/reconciliation. |

# 1. Pre-M2 Contract Locks

M2 is the first milestone where unresolved document-level API ambiguities can become permanent implementation drift. The following decisions are locked before controller work begins.

| Decision | M2 rule | Document consequence |
| --- | --- | --- |
| Control Plane path | `/api/v1/admin/...` is canonical. Do not implement `/admin/v1/...`. | HLD path references become HLD V1.2 correction candidates; API Spec/OpenAPI remain executable authority. |
| Tenant CRUD | No tenant CRUD HTTP endpoints in V1 single-tenant deployment. | Default tenant is deployment/bootstrap foundation, not a user-managed V1 resource. |
| Admin lifecycle | Do not invent undocumented public endpoints during M2. | Admin-user/token HTTP lifecycle requires an API/OpenAPI revision before implementation; bootstrap/break-glass CLI remain operational paths meanwhile. |
| Canonical request ID | Gateway-generated UUID v7 remains canonical. | Client X-Request-ID never replaces telemetry/audit request_id. |
| Idempotency | M1 durable store is mandatory for specified secret-producing Admin operations. | No in-memory-only idempotency. |
| Control Plane rate scope | `rate_scope_type` MUST add `ADMIN_TOKEN` before M3. Authenticated Control Plane operations may be rate-limited per Admin Token; invalid/pre-auth attempts use a separate IP + normalized-route guard. | Physical DB/M1 enum delta candidate; must be applied before M3. |
| Concurrent idempotency duplicate | No server-side wait. While the first request is IN_PROGRESS, return HTTP 409 `idempotency_in_progress` with `Retry-After: 1`. | API Specification/OpenAPI V1.2 candidate delta for code/header semantics. |

Release note: if V1 product requirements still require creating additional administrators or rotating/revoking Admin Tokens through HTTP, API Specification/OpenAPI MUST be revised before those endpoints are coded. M2 V1 must not silently create an undocumented admin-management surface.

# 2. M2 Scope

Admin authentication and authorization middleware/dependencies.

Control Plane abuse-protection contract: authenticated Admin operations are eligible for per-`ADMIN_TOKEN` rate policy; invalid/pre-auth adm_ attempts are handled by a separate fixed IP + normalized-route limiter in M3.

Application and Gateway API Key administration required by the frozen contract.

Normal API service/route/credential administration required by the frozen contract.

LLM provider/target/model/alias registry administration required by the frozen contract.

LLM target credential rotation endpoint with mandatory Idempotency-Key.

Audit query/read endpoints present in the frozen contract.

Idempotency execution for operations marked mandatory in API Specification V1.1.

Transactional validators: tenant ownership, polymorphic permission target, route overlap, registry identity/mutability.

Audit + config_version transaction semantics and post-commit invalidation publisher abstraction.

Out of scope: Data Plane invocation, Redis rate algorithms, Normal proxying, LLM provider invocation, SSE, Admin UI.

# 3. M2 Work Breakdown

| ID | Work package | Deliverable | Exit signal |
| --- | --- | --- | --- |
| M2.1 | Admin Auth Context | adm_ verifier, AdminContext, tenant scope, status checks | 401/404/403 semantics PASS |
| M2.2 | HTTP Foundation | Control Plane router, pagination/error helpers, request models | OpenAPI route mapping test PASS |
| M2.3 | Idempotency Coordinator | reserve/replay/conflict/complete/expiry behavior | Concurrent replay tests PASS |
| M2.4 | Application/API Key Admin | CRUD/config operations from frozen contract | Show-once API key + replay PASS |
| M2.5 | Normal API Registry Admin | services/routes/credentials | Overlap and rotation tests PASS |
| M2.6 | LLM Registry Admin | providers/targets/models/aliases/alias-target config | Single-resource GET/PATCH paths PASS |
| M2.7 | LLM Credential Rotation | encrypted rotation + idempotent raw-secret replay | Concurrent rotation/replay PASS |
| M2.8 | Permission Administration | api_key_permissions + polymorphic validator | Cross-tenant/nonexistent resource tests PASS |
| M2.9 | Audit & Config Version | transactional audit/config bump | Rollback consistency PASS |
| M2.10 | Invalidation Publisher | post-commit event abstraction | DB success survives Redis failure |
| M2.11 | Admin Read/Pagination | audit/registry list/read behavior | Stable cursor/order tests PASS |
| M2.12 | Security & Contract Tests | authz, secret leakage, OpenAPI behavior | M2 DoD PASS |

# 4. Admin Authentication Context

Authorization: Bearer adm_<secret>
        |
        v
parse token format / safe lookup
        |
        v
constant-time verifier
        |
        +--> token ACTIVE / not expired / not revoked
        |
        +--> admin_user ACTIVE
        |
        v
AdminContext {
  tenant_id,
  admin_user_id,
  admin_token_id,
  request_id
}

Never accept gw_ Gateway API Keys on Control Plane endpoints.

Never accept adm_ Admin Tokens as Data Plane application credentials.

Token lookup/authentication failure returns 401 authentication_error without revealing whether user/token row exists.

Cross-tenant resource lookup returns 404 resource_not_found.

Resource in current tenant but operation forbidden returns 403 authorization_error.

Raw Admin Token is never logged, audited, echoed, or stored.

# 5. Control Plane Transaction Template

authenticate admin
resolve tenant context
validate request
begin DB transaction
  idempotency reserve/check (when required)
  lock/load tenant-owned resource as needed
  domain validation
  mutate
  append audit record
  increment tenant config_version (for config-affecting mutation)
  finalize idempotency outcome (when required)
COMMIT
publish invalidation AFTER COMMIT
return response

No invalidation is published before commit.

If DB transaction rolls back, audit/config_version/idempotency completion for that mutation roll back with it.

If post-commit Redis publish fails, the committed DB mutation remains successful; log/metric the publish failure. M3 reconciliation heals stale caches.

Read-only endpoints do not increment config_version.

Failed validation/authentication does not increment config_version.

# 6. Config-Affecting vs Non-Config Mutations

| Mutation class | config_version++ | Audit |
| --- | --- | --- |
| Application/API-key permission or status affecting Data Plane authorization | YES | YES |
| Normal service/route/upstream credential config | YES | YES |
| LLM provider/target/model/alias/credential config | YES | YES |
| Rate-limit policy config if exposed by frozen contract | YES | YES |
| Pure audit read/list | NO | Read access log optional; no mutation audit required |
| Idempotent replay with no new mutation | NO second bump | NO duplicate mutation audit; replay is observable separately |

# 7. Idempotency Coordinator

Mandatory in V1.1 for:

`POST /api/v1/admin/api-keys`

`PUT /api/v1/admin/llm/targets/{id}/credential`

| Case | Required result |
| --- | --- |
| Missing Idempotency-Key | 400 invalid_request |
| First valid request | Atomically reserve scoped key and execute operation |
| Same key + same canonical fingerprint after completion | Replay original HTTP outcome, including show-once secret if applicable |
| Same key + materially different fingerprint | 409 idempotency_conflict |
| Concurrent duplicate while first is executing | Return immediately; do not hold the connection. HTTP 409 with normalized code `idempotency_in_progress`, header `Retry-After: 1`, and canonical request_id. Client retries with the same Idempotency-Key. |
| Expired record | May be treated as new request after safe expiry cleanup |

## 7.1 Canonical Fingerprint

Fingerprint MUST be deterministic over operation identity + normalized path parameters + canonical request payload.

Exclude transport-only fields such as request_id and Idempotency-Key itself.

Canonical JSON uses stable key ordering and deterministic serialization; equivalent JSON objects must fingerprint identically.

Do not include raw secret values in logs while computing fingerprints.

## 7.2 Concurrency Lock

Use PostgreSQL uniqueness plus transactional row reservation/locking as the source of truth. Do not use Redis as the correctness lock. Exactly one mutation may win for a scoped key; other concurrent requests must observe/replay that result rather than create duplicate keys/credentials.

Deterministic lock: M2 MUST NOT bounded-wait or poll inside the duplicate HTTP request. `idempotency_in_progress` is a transient state distinct from `idempotency_conflict`.

`Retry-After` is locked to 1 second in V1.1.

# 8. Show-Once Secret Responses

| Secret | Creation/rotation rule | Replay rule |
| --- | --- | --- |
| Gateway API Key gw_ | Generate once; persist verifier/hash only | Encrypted replay material in idempotency record for TTL only |
| LLM target credential result (if response includes secret metadata/raw generated value) | Persist actual provider secret only in encrypted credential storage | Any replayable raw generated secret is separately encrypted in idempotency TTL record |
| Admin Token adm_ | Not created by undocumented M2 HTTP endpoint | Bootstrap/break-glass rules from M1 apply |

Replay must return the exact original secret value for the 24-hour idempotency window when the API contract promises a replayable creation result.

After idempotency expiry, raw generated key cannot be reconstructed from its hash; a new explicit rotation/create operation is required.

Secret replay storage is not general secret history and is TTL-purged.

# 9. Application / API Key Administration

Controllers are thin: parse/validate HTTP, call service, map domain result to frozen schema.

API key creation is idempotent and show-once.

API key disable/revoke must be tenant-scoped and audited.

Application disable behavior must not silently delete keys; effective authentication checks application/key status.

API responses never expose stored verifier/hash fields.

# 10. Permission Validator

validate_permission_target(tenant_id, resource_type, resource_id):
  SERVICE   -> services
  ROUTE     -> routes
  LLM_ALIAS -> llm_aliases
  LLM_MODEL -> llm_models

require target exists under SAME tenant
otherwise -> resource_not_found
then enforce UNIQUE permission tuple

Validation and permission insert/update occur in the same transaction.

Never distinguish 'exists in another tenant' from 'does not exist'.

`action` is INVOKE in V1.

# 11. Normal API Registry Administration

Service base_url and upstream credential changes are privileged config mutations and audited without secret values.

Route methods in V1 are GET/POST/PUT/PATCH/DELETE. Do not silently add HEAD/OPTIONS until the API/data model contract is revised.

Route exact-duplicate DB constraint is necessary but not sufficient; RouteOverlapValidator must reject ambiguous ACTIVE route sets in the same service.

Route mutation validates overlap before config_version publish/commit.

# 12. RouteOverlapValidator

V1 requires deterministic routing. The validator runs against the candidate ACTIVE route set for one service.

| Rule | Behavior |
| --- | --- |
| Exact duplicate | DB/service reject |
| Static vs parameter/template path | Reject if both can match same request and precedence is not explicitly deterministic by frozen rule |
| Wildcard/catch-all overlap | Reject ambiguous ACTIVE combination |
| Different HTTP method sets | Overlap only matters for intersecting methods |
| Disabled route | Excluded from ACTIVE ambiguity set |

Do not invent a complex priority language in M2. If a route pair is ambiguous under the frozen V1 matching rules, reject the configuration.

# 13. LLM Registry Administration

M2 must implement the corrected single-resource paths already frozen in OpenAPI V1.1:

`GET/PATCH /api/v1/admin/llm/providers/{provider_id}`

`GET/PATCH /api/v1/admin/llm/models/{model_id}`

`GET/PATCH /api/v1/admin/llm/aliases/{alias_id}`

Model PATCH mutable fields are limited to `display_name` and `status` in V1. `provider_target_id` and `provider_model_name` are immutable routing identity fields.

Provider/target/model/alias changes validate same-tenant ownership.

Alias target order must remain deterministic and valid.

Do not add DEPRECATED status unless ERD/Physical DB/API contracts are revised together.

# 14. LLM Target Credential Rotation

PUT /api/v1/admin/llm/targets/{id}/credential
  require Idempotency-Key
  authenticate + tenant scope
  reserve/check idempotency
  lock target credential scope
  encrypt new credential
  deactivate old ACTIVE
  insert new ACTIVE
  audit without secret
  config_version++
  finalize replay outcome
COMMIT
publish invalidation

Partial unique DB invariant remains final guard against dual ACTIVE credentials.

Rotation is atomic; a failed new credential insert must not leave target with an unintended half-rotation state.

Credential GET/read surfaces metadata only; plaintext credential retrieval is prohibited unless a future explicit contract says otherwise.

# 15. Audit Contract

| Field | Rule |
| --- | --- |
| actor_admin_user_id | Required for authenticated Admin mutation |
| actor_admin_token_id | Required; identifies which token performed action |
| action | Stable machine-readable action name |
| resource_type/resource_id | Safe resource identity; no secret payload |
| request_id | Canonical Gateway UUID v7 |
| result | SUCCESS/FAILED where a mutation attempt is audit-worthy |
| details | Allowlisted safe metadata only; never request bodies wholesale |

Successful config mutation audit is in the same DB transaction as mutation/config_version.

Security-sensitive failed attempts may be audited when identity is established; unauthenticated noise belongs primarily to security/request logs.

Idempotent replay must not create a second mutation audit entry.

# 16. Config Version & Invalidation Event

{
  "tenant_id": "<uuid>",
  "resource_type": "<stable type>",
  "resource_id": "<uuid>",
  "version": 42
}

Version is tenant-scoped and monotonically increasing.

Publisher is an interface in M2; Redis Pub/Sub implementation may be minimal but correctness cannot depend on successful publish.

Do not publish secrets or full configuration objects.

M3 implements periodic reconciliation against PostgreSQL config_version.

# 17. Pagination & Stable Ordering

All list/audit endpoints implemented in M2 must have deterministic ordering. If the frozen API defines cursor pagination, the cursor must encode the sort key(s) and be opaque to clients.

Default sort for audit/history: created_at DESC plus id DESC as deterministic tie-breaker.

Cursor must be tenant-bound and endpoint/query-bound; do not allow a cursor to escape tenant/filter scope.

Use bounded page size with documented maximum.

Do not use OFFSET for large audit/history paths when cursor contract exists.

# 18. HTTP Error Mapping

| Condition | HTTP / code |
| --- | --- |
| Invalid/missing adm_ credential | 401 authentication_error |
| Current-tenant authorization denied | 403 authorization_error |
| Cross-tenant or missing resource | 404 resource_not_found |
| Invalid request / missing required Idempotency-Key | 400 invalid_request |
| Idempotency payload conflict | 409 idempotency_conflict |
| Route overlap / invariant violation | 400 invalid_request unless frozen endpoint specifies conflict semantics |
| Unexpected DB/internal failure | 500 gateway_internal_error |
| Idempotency reservation already IN_PROGRESS | 409 idempotency_in_progress + Retry-After: 1 |

Never leak SQL constraint names, stack traces, provider credentials, hashes, ciphertext, base URLs that are not part of the safe response contract, or cross-tenant existence.

# 19. Control Plane Rate-Limit Contract for M3

M2 locks the identity/scope contract now so M3 can implement traffic protection without reopening the schema.

Schema delta: add `ADMIN_TOKEN` to `rate_scope_type`; for this scope, `scope_id = admin_tokens.id`.

ADMIN_TOKEN applies only after successful Admin authentication.

Invalid/unknown adm_ credentials have no admin_token_id; M3 therefore MUST apply a separate pre-auth limiter keyed by client IP + normalized Control Plane route before expensive verification.

Credential Rotation and other expensive authenticated mutations pass through both the pre-auth IP/route guard and the authenticated ADMIN_TOKEN policy when configured.

No ADMIN_ENDPOINT enum is introduced in V1.1; operator-configurable per-endpoint policies would require a future persistent endpoint-identity model.

# 20. Security Controls for M2

Control Plane routes require Admin authentication by default; public exceptions must be explicit and frozen.

Request body logging remains disabled by default.

Secret-bearing request fields are redacted before validation/error logging.

Mass-assignment protection: PATCH schemas expose only explicitly mutable fields.

SSRF-sensitive service/provider base URLs are syntactically validated in M2; network egress/target policy hardening continues in M4/M5/M9.

Admin Token and Gateway API Key credential classes remain cryptographically and syntactically distinct.

Gitleaks full-history CI guard remains mandatory.

# 21. M2 Mandatory Tests

| Test | Expected |
| --- | --- |
| Admin auth | valid adm_ succeeds; invalid/revoked/expired token → 401; disabled admin → 401. |
| Credential separation | gw_ rejected on Control Plane. |
| Cross-tenant lookup | foreign resource → 404, not 403. |
| Idempotency missing key | mandatory operation → 400 invalid_request. |
| Idempotency replay | same key/fingerprint returns exact original outcome and no second mutation. |
| Idempotency conflict | same key/different fingerprint → 409. |
| Idempotency concurrency | parallel duplicate produces one DB mutation/credential. |
| API key show-once | raw gw_ absent from DB/logs; exact replay available within TTL. |
| Permission target | same-tenant valid resource accepted; missing/foreign rejected. |
| Route overlap | ambiguous ACTIVE route mutation rejected transactionally. |
| Credential rotation | one ACTIVE before/after; failure rollback preserves valid state. |
| LLM resource paths | provider/model/alias GET/PATCH match OpenAPI V1.1. |
| Model immutability | provider_target_id/provider_model_name PATCH rejected. |
| Audit atomicity | successful mutation + audit + version commit together. |
| Rollback | mutation failure leaves no config bump/invalidation. |
| Publish failure | DB commit remains successful; failure observable; no rollback after commit. |
| Replay audit | idempotent replay creates no duplicate mutation audit/version bump. |
| Pagination | stable ordering/cursor; tenant/filter binding. |
| Secret leakage | no raw adm_/gw_/provider credential in logs/errors/audit. |
| OpenAPI regression | implemented routes/methods/security/responses conform to frozen contract. |
| Idempotency in-progress | Concurrent duplicate while winner is executing returns immediately: 409 idempotency_in_progress + Retry-After: 1; no second mutation. |
| Admin-token rate scope schema | rate_scope_type accepts ADMIN_TOKEN and scope_id resolves to same-tenant admin_tokens.id. |
| Pre-auth brute-force handoff | A normalized client-IP + Control Plane route hook/context is available for M3 before Admin authentication. |

# 22. M2 Acceptance Checklist

☐ M0 and M1 test suites remain green.

☐ `/api/v1/admin` is the only implemented V1 Control Plane base path.

☐ Every Control Plane endpoint is mapped to the frozen OpenAPI operation or explicitly documented as not yet contract-approved.

☐ AdminContext establishes tenant/admin_user/admin_token/request_id safely.

☐ Cross-tenant resources consistently return 404.

☐ Mandatory Idempotency-Key operations pass missing/replay/conflict/in-progress/concurrency tests; IN_PROGRESS returns 409 + Retry-After: 1.

☐ API key creation is show-once and safely replayable for the idempotency TTL.

☐ RouteOverlapValidator prevents ambiguous ACTIVE route configurations.

☐ PolymorphicPermissionValidator enforces same-tenant target existence.

☐ LLM provider/model/alias corrected GET/PATCH paths are implemented.

☐ LLM credential rotation is atomic and never exposes stored plaintext.

☐ Config-affecting mutations write audit + increment config_version in the same transaction.

☐ Invalidation publishes only after commit and Redis failure cannot corrupt committed truth.

☐ List/audit pagination is deterministic and tenant-bound.

☐ No undocumented Admin lifecycle HTTP endpoint was silently added.

☐ `ADMIN_TOKEN` rate_scope_type delta is applied before M3 begins.

☐ Initial Break-glass Admin Recovery runbook exists and is dry-run in a disposable environment before M2 freeze.

☐ Ruff, format, compileall, pytest, integration, OpenAPI guard, Gitleaks and container gates PASS.

# 23. M2 Definition of Done

M2 is DONE when the frozen Control Plane contract is safely executable over the M1 schema: Admin authentication and tenant scoping are enforced; specified Admin mutations are idempotent; validators preserve deterministic configuration; credential rotation is atomic; audit and config_version are transactionally consistent; post-commit invalidation is failure-tolerant; secret leakage tests pass; and no Data Plane engine behavior has been prematurely implemented.

# 24. Codex Master Prompt — M2 Implementation

You are implementing M2 — Control Plane Core for the Enterprise AI & API Gateway V1.

SOURCE OF TRUTH
- PRD V1.4
- HLD V1.1, except Control Plane base-path references are superseded by the locked M2 decision below
- ERD / Logical Data Model V1.1
- Physical DB / Alembic Specification V1.1 plus the M1 idempotency delta
- API Specification V1.1
- OpenAPI 3.1 V1.1
- Implementation Plan V1.1
- M0 Execution Pack V1.1
- M1 Execution Pack V1.1
- This M2 Control Plane Execution Pack V1

LOCKED CONTRACT DECISIONS
1. Canonical Control Plane base path is `/api/v1/admin`.
   Do NOT implement `/admin/v1`.
   Report HLD references to `/admin/v1` as a documentation correction candidate.
2. Do NOT invent Admin-user/Admin-token lifecycle HTTP endpoints not present in the frozen API/OpenAPI.
   Bootstrap and break-glass remain CLI/maintenance paths until an explicit API revision.
3. Canonical request_id remains Gateway-generated UUID v7.
4. PostgreSQL is correctness/source-of-truth for idempotency and config.
5. Add `ADMIN_TOKEN` to rate_scope_type before M3; scope_id = admin_tokens.id.
6. Invalid/pre-auth adm_ attempts use a separate M3 client-IP + normalized-route guard.
7. Concurrent duplicate Idempotency-Key requests NEVER wait: while winner is IN_PROGRESS return 409 `idempotency_in_progress` + `Retry-After: 1`.

TRANSACTION ORDER
authenticate admin
-> tenant scope
-> validate
-> idempotency reserve/check when required
-> mutate
-> audit
-> config_version++
-> finalize idempotency
-> COMMIT
-> publish invalidation

MANDATORY IDEMPOTENCY OPERATIONS
- POST /api/v1/admin/api-keys
- PUT /api/v1/admin/llm/targets/{id}/credential

IDEMPOTENCY RULES
- missing key -> 400 invalid_request
- scope = tenant + admin identity/token + endpoint/operation + key
- same key + same canonical request -> exact original outcome
- same key + materially different payload -> 409 idempotency_conflict
- concurrent duplicates MUST NOT execute the mutation twice
- while the winner is still IN_PROGRESS, return immediately: 409 idempotency_in_progress + Retry-After: 1
- correctness lock is PostgreSQL, not Redis
- default retention 24 hours
- replayable raw secrets encrypted at rest and never logged

IMPLEMENT
- Admin authentication context/dependency
- Control Plane routers exactly from OpenAPI V1.1
- Application/API-key admin operations in contract
- Normal service/route/credential admin operations in contract
- LLM provider/target/model/alias operations in contract
- corrected provider/model/alias single-resource GET/PATCH paths
- LLM target credential rotation
- api_key_permissions operations in contract
- PolymorphicPermissionValidator
- RouteOverlapValidator
- IdempotencyCoordinator
- Audit/config_version transaction service
- post-commit ConfigInvalidationPublisher abstraction
- deterministic pagination/cursors where required
- full error mapping and secret-safe responses
- initial local-only Break-glass Admin Recovery CLI/runbook

MODEL PATCH LOCK
Only display_name and status are mutable in V1.
provider_target_id and provider_model_name are immutable routing identity fields.

DO NOT IMPLEMENT
- tenant CRUD
- undocumented Admin lifecycle HTTP endpoints
- Redis token bucket/semaphore/circuit algorithms
- Normal reverse proxy
- LLM provider invocation/adapters
- streaming/SSE
- Admin UI
- configurable persistent ADMIN_ENDPOINT policy model

TEST GATES
Run and report:
- uv sync --frozen
- uv run ruff check .
- uv run ruff format --check .
- uv run python -m compileall app
- uv run pytest
- all M2 integration/E2E tests
- OpenAPI route/security/response conformance guard
- idempotency replay/conflict/in-progress/concurrency suite
- cross-tenant 404 suite
- route overlap/permission validator suite
- audit/config-version rollback/atomicity suite
- credential rotation/no-plaintext suite
- ADMIN_TOKEN rate-scope schema test
- Break-glass recovery disposable-environment dry-run
- gitleaks git . --log-opts="--all" --redact --exit-code 1

WORKING METHOD
- Inspect the M0/M1 repository and migration head before edits.
- Map every endpoint to an OpenAPI operationId/path before coding it.
- Keep controllers thin; domain/security invariants belong to services/repositories.
- Never publish invalidation before DB commit.
- Never use Redis as the idempotency correctness lock.
- Never weaken DB/M1 invariants to simplify HTTP code.
- If the API contract is missing an operation needed by product requirements, STOP that operation and report a contract delta; do not silently add it.
- At the end provide: changed files, implemented endpoint matrix, commands/results, idempotency evidence,
  audit/config-version evidence, security findings, contract correction candidates, remaining risks, and M2 PASS/FAIL against every acceptance item.

# 25. Recommended Commit Sequence

| Commit | Suggested scope |
| --- | --- |
| 1 | feat(control): add AdminContext authentication and tenant scoping |
| 2 | feat(control): add Control Plane router/error/pagination foundation |
| 3 | feat(idempotency): add PostgreSQL coordinator, immediate in-progress response and concurrency tests |
| 4 | feat(control): add application and API-key administration |
| 5 | feat(control): add permission administration and polymorphic validator |
| 6 | feat(control): add Normal service/route admin and RouteOverlapValidator |
| 7 | feat(control): add LLM provider/target/model/alias registry operations |
| 8 | feat(control): add idempotent LLM target credential rotation |
| 9 | feat(control): add audit/config-version transaction coordinator |
| 10 | feat(config): add post-commit invalidation publisher abstraction |
| 11 | test(control): add cross-tenant contract security and rollback suites |
| 12 | docs: capture endpoint matrix, M2 acceptance evidence and contract deltas |
| 13 | db/security: add ADMIN_TOKEN rate-scope delta and M3 pre-auth limiter contract |
| 14 | ops: add and dry-run initial Break-glass Admin Recovery CLI/runbook |
| 15 | docs: capture M2 acceptance evidence and contract delta candidates |

# 26. V1.1 Locked Refinements

Add `ADMIN_TOKEN` to rate_scope_type before M3; authenticated `scope_id = admin_tokens.id`.

Protect invalid/pre-auth adm_ attempts with a separate client-IP + normalized-route limiter in M3.

Concurrent Idempotency-Key duplicate while IN_PROGRESS returns immediately with HTTP 409 `idempotency_in_progress` and `Retry-After: 1`.

Initial Break-glass Admin Recovery runbook/CLI is required before M2 freeze rather than being deferred entirely to M9.

# 27. Initial Break-glass Admin Recovery Runbook

This runbook exists before M9 so an M2-M9 deployment never depends on undocumented direct SQL manipulation for complete Admin lockout.

Invocation is local-only from the trusted Gateway host/container console; there is no HTTP endpoint or browser workflow.

Required inputs: deployment tenant, known target admin username/UUID, operator reason/ticket, and a separate break-glass recovery secret/file mounted outside PostgreSQL and outside normal adm_ token storage.

Allowed actions are narrow: re-enable one known existing admin_user and/or revoke that admin's existing tokens and issue exactly one replacement adm_ token.

The CLI must not create arbitrary tenants, dump credential hashes/secrets, bypass tenant boundaries, or modify unrelated configuration.

Replacement raw adm_ token is displayed exactly once; only its verifier/hash is persisted.

Successful recovery writes audit action `ADMIN_BREAK_GLASS_RECOVERY` with target admin, operation correlation ID, reason, timestamp and result; recovery secret is never audited.

Failed recovery attempts are security-logged without secret material.

After recovery, verify normal Admin authentication, revoke obsolete tokens, and securely unmount/remove break-glass recovery material.

Reference CLI contract:

uv run gateway-admin break-glass recover \
  --admin <username-or-uuid> \
  --reason "<ticket/change-reference>" \
  --re-enable \
  --rotate-token

# 28. Handoff to M3

After M2 PASS, M3 implements Redis Traffic Protection & Config Coordination: atomic token bucket, leased concurrency semaphore, circuit state, Pub/Sub invalidation delivery, config_version reconciliation, conservative local degraded mode and Redis recovery. M3 MUST NOT start until the `ADMIN_TOKEN` rate_scope_type schema delta is applied. It also implements the pre-auth client-IP + normalized-route brute-force limiter for invalid Admin-token attempts. Durable configuration remains in PostgreSQL.