# Enterprise AI & API Gateway

M4 — Normal API Engine | Execution Pack V1.1

Deterministic Route Resolution + Reverse Proxy + Header Policy + Upstream Auth + M3 Protection Integration

| Item | Locked value |
| --- | --- |
| Milestone | M4 — Normal API Engine |
| Prerequisite | M0–M3 PASS / frozen interfaces |
| Public Normal API entry | `/api/{service}/{remaining_path}` |
| V1 methods | GET, POST, PUT, PATCH, DELETE |
| Service identifier | Stable service `slug` in URL; UUID remains internal identity |
| Path mapping | Strip `/api/{service}` prefix; append `remaining_path` to configured service `base_url` |
| Redirects | Upstream redirects are passed through; Gateway HTTP client does not auto-follow them |
| Streaming | Generic response streaming/pass-through allowed; LLM SSE semantics remain M6 |
| Protection | API_KEY + ROUTE + SERVICE cumulative M3 policies; circuit integration |

# 1. M4 Objective

M4 turns the Normal API side of the product into a real reverse proxy while preserving the security, tenant, configuration and traffic-protection contracts frozen in M0–M3. It must remain deterministic: the same active configuration and request resolve to one service, one route and one upstream request.

Resolve service and route from the incoming request.

Authenticate Gateway API Key and enforce structured SERVICE/ROUTE permissions.

Apply cumulative API_KEY/ROUTE/SERVICE rate policies and route/service circuit state.

Apply strict request/response header policy.

Inject configured upstream authentication without leaking client credentials.

Proxy request method, query and body to the configured backend.

Preserve upstream status/body/content type where safe.

Normalize Gateway-generated failures and capture request telemetry.

# 2. Pre-M4 Contract Locks

| Decision | Locked M4 rule | Contract delta |
| --- | --- | --- |
| Service URL identifier | `{service}` is a unique, immutable-ish URL-safe service slug, not UUID/display name. | ERD/Physical DB/API Spec should explicitly add/lock `services.slug` unique per tenant before implementation if absent. |
| Path rewrite | Gateway strips `/api/{service}` and joins remaining path onto `base_url`; no arbitrary regex rewrite in V1. | Document correction/clarification only. |
| HEAD/OPTIONS | Not supported as registered V1 proxy methods; unsupported method returns 405 with safe Allow header. | Align API/OpenAPI docs if they imply optional HEAD/OPTIONS. |
| Gateway failure mapping | Explicit taxonomy in Section 15; upstream HTTP responses are not converted into Gateway errors merely because they are 4xx/5xx. | Clarifies API Spec. |
| Request body limit | Default 10 MiB configurable deployment ceiling; reject before forwarding when Content-Length proves overflow and while streaming when actual bytes exceed limit. | Operational setting; expose in config docs. |
| Response body limit | No small fixed response-size cap in V1 proxy path; stream with bounded buffers and configured timeout. Operations may configure a high safety ceiling later. | No full-body buffering. |
| Platform infrastructure deny list | Service `base_url` MUST never target the Gateway platform's own PostgreSQL, Redis, Control Plane/Admin API, or other explicitly classified management-plane listener addresses/ports, regardless of general private-network policy. | Operational/config + validation rule; must be implemented in M4, not deferred entirely to M9. |
| Overall timeout vs active streaming | The 120s overall timeout applies only until upstream response headers / first response byte commit (TTFB/response-start phase). After streaming begins, the absolute 120s cap no longer applies; the 60s read-idle timeout governs stalls. | Clarifies timeout semantics for long-lived legitimate downloads. |
| Service slug correction | Slug is immutable through normal PATCH, but a local maintenance CLI may correct a typo in-place with uniqueness/reserved-name validation, transaction, audit and config_version bump. | Operational maintenance contract; no public HTTP slug mutation. |

# 3. Service Slug Contract

`services.slug` is lowercase URL-safe ASCII: `[a-z0-9][a-z0-9-]{0,62}`.

Unique within tenant; changing slug is treated as a breaking route-address change and is not exposed as a normal PATCH field in V1.

Reserved slugs include `v1`, `admin`, `health`, and any top-level Gateway namespace that would create ambiguity.

Lookup is always `(tenant_id, slug)`; never slug-only across tenants.

Incoming:
  /api/billing/customers/42?expand=policy

Service:
  slug = billing
  base_url = https://billing.internal/v2

Upstream:
  https://billing.internal/v2/customers/42?expand=policy

# 4. Route Resolution

M2 RouteOverlapValidator guarantees that ACTIVE configuration is non-ambiguous. M4 runtime resolver must therefore be simple and deterministic.

Resolve ACTIVE service by tenant + service slug.

Resolve ACTIVE route within that service using request method + normalized remaining path.

Static segment match is exact; template parameters match one segment; catch-all/wildcard behavior only if already represented by the frozen route model.

Percent-encoded path is normalized once according to the chosen ASGI/HTTP client contract; never double-decode.

Dot-segment/path traversal normalization must not allow escaping the configured base path.

No runtime 'best guess' when multiple routes match; treat impossible overlap as safe internal/configuration error and emit telemetry.

# 5. Normal Request Pipeline

client request
  -> canonical request_id (UUID v7)
  -> Gateway API-key authentication
  -> Tenant Context
  -> service slug lookup
  -> route resolution
  -> permission check (ROUTE and/or SERVICE rule)
  -> M3 cumulative rate checks: API_KEY + ROUTE + SERVICE
  -> circuit admission
  -> request body/timeout guards
  -> request header policy
  -> inject upstream credential
  -> build upstream URL/query/body
  -> HTTPX async send
  -> response header policy
  -> stream/pass response
  -> telemetry + circuit outcome
  -> release concurrency/cleanup

# 6. Authorization Semantics

API Key must be ACTIVE and its parent Application/Tenant effective status must permit invocation.

A ROUTE permission authorizes that route. A SERVICE permission authorizes all ACTIVE routes in that service.

Permission evaluation is deny-by-default: at least one applicable valid permission is required.

Foreign-tenant/missing service or route is 404 `resource_not_found`; do not reveal cross-tenant existence.

Authenticated current-tenant key lacking permission returns 403 `authorization_error`.

# 7. Rate Limit & Concurrency Integration

Applicable request-rate layers are cumulative: API_KEY, ROUTE, SERVICE.

If multiple layers reject, M3 V1.1 rule applies: response `retry_after_ms = MAX` of all rejecting layers.

Normal API concurrency policy is consumed only if configured by the shared traffic-protection interface; M4 does not implement a second semaphore algorithm.

Rate rejection happens before opening the upstream request.

429 response uses normalized `rate_limit_exceeded` and canonical request_id.

# 8. Circuit Integration

Circuit identity: tenant + Route + Upstream Target (service backend in V1).

OPEN circuit rejects before upstream network I/O with safe `provider_unavailable`-equivalent Normal API mapping defined as `upstream_unavailable` in Section 15.

HALF_OPEN admission is delegated to M3; M4 reports success/failure outcome exactly once.

Eligible failures: connect timeout, connection failure, read timeout and selected upstream 5xx according to configured/default classifier.

Client cancellation/disconnect is not an upstream circuit failure.

Ordinary upstream 4xx does not trip circuit.

# 9. Request Header Policy

Never blindly forward all client headers.

| Header class | M4 behavior |
| --- | --- |
| Hop-by-hop | Strip: Connection and headers nominated by Connection; Keep-Alive; Proxy-Authenticate; Proxy-Authorization; TE except allowed trailers policy; Trailer; Transfer-Encoding; Upgrade |
| Client Authorization | Never forward Gateway `Authorization: Bearer gw_...` upstream |
| Host | Rebuilt for upstream target by HTTP client; client Host not forwarded blindly |
| Content-Length | Let HTTP client derive when body handling changes; never trust stale value |
| X-Request-ID | Set canonical Gateway request_id |
| Forwarded/X-Forwarded-* | Gateway generates/extends only according to explicit trusted-proxy policy; do not trust arbitrary client values |
| Allowlisted application headers | Forward according to route/service header policy |
| Sensitive custom headers | Default deny unless explicitly allowlisted |

Upstream credential injection occurs after client header filtering so a client cannot override the configured backend credential.

# 10. Upstream Authentication

| Mode | Behavior |
| --- | --- |
| NONE | No Gateway-managed backend credential |
| STATIC_BEARER | Set configured backend Authorization bearer value after removing client Authorization |
| STATIC_HEADER | Set configured header name/value; header name validated against forbidden/hop-by-hop list |

Secret is decrypted only immediately before building the upstream request and is not written to logs/telemetry/cache.

Client-supplied value for the managed upstream auth header is discarded/overwritten.

Credential decrypt failure is a Gateway internal/upstream-configuration failure; never send ciphertext or empty fallback credential.

# 11. Query and Body Forwarding

Preserve query parameter multiplicity and ordering where the framework/client permits; do not round-trip through a plain dict that loses repeated keys.

GET may forward a body only if the incoming request actually has one; Gateway does not synthesize bodies.

POST/PUT/PATCH/DELETE body is streamed/forwarded without JSON reinterpretation unless a future route transformation feature is explicitly added.

Preserve Content-Type when allowed.

Default maximum request body is 10 MiB. Deployment configuration may lower/raise it within an operationally approved ceiling.

Content-Length > limit → immediate 413 `request_too_large`; unknown/chunked length is counted while reading and upstream transfer is aborted on overflow.

# 12. Upstream URL Safety / SSRF Boundary

`base_url` is Control Plane configuration, not client input.

Only `http` and `https` schemes are accepted in V1.

Userinfo in URL (`user:pass@host`) is prohibited.

Control Plane validation resolves obvious invalid/unsafe forms; M4 performs runtime destination validation before connect.

By default, private/internal destinations are allowed because on-prem internal APIs are a core use case; therefore generic 'block RFC1918' SSRF rules are inappropriate.

Hard platform deny rule: even when private/internal destinations are generally allowed, `base_url` resolution MUST reject any destination that resolves to the Gateway platform's own PostgreSQL listener(s), Redis listener(s), Control Plane/Admin API listener(s), or any address/port explicitly tagged as management-plane infrastructure for this deployment.

Instead, deployment egress policy uses explicit allowed network/DNS policy where required; redirects are not auto-followed, preventing an upstream from redirecting the Gateway into an unintended destination.

DNS rebinding protections and broader egress allowlists are hardened further in M9, but the platform-infrastructure deny list is mandatory from M4. The deny decision is evaluated against both configured hostname and resolved destination IP/port at validation/runtime boundaries, and redirects remain non-followed.

Deny-list comparison MUST account for aliases such as localhost/loopback, container service names, hostnames resolving to platform IPs, and configured management listener ports; do not rely only on literal string comparison.

# 13. Timeout Contract

| Timeout | V1 default |
| --- | --- |
| Connect | 5 s |
| Pool acquisition | 5 s |
| Write | 30 s |
| Read / response idle | 60 s |
| Overall request | 120 s until response start / first byte commit; not an absolute cap after active streaming begins |

Timeout configuration is service/route policy where the schema supports it; otherwise deployment defaults apply.

Connect/read/write/pool timeout classes are logged as safe normalized categories.

Gateway timeout before upstream response maps to 504 `upstream_timeout`.

For non-streaming/small responses that have not committed any downstream bytes, the 120-second overall pre-commit timeout remains authoritative.

Once upstream response streaming has started, continued byte flow may exceed 120 seconds legitimately. The stream stays open while data continues to arrive within the 60-second read/idle timeout and downstream remains writable.

Timeout after partial generic response bytes have been sent closes the downstream stream; do not fabricate a second HTTP status/body.

# 14. Response Handling

Preserve upstream HTTP status code, response body bytes and safe Content-Type.

Strip hop-by-hop response headers.

Do not expose backend Server/internal infrastructure headers unless explicitly allowlisted.

Location header is passed through in V1 because redirects are not auto-followed; route policy may later support rewriting, but M4 V1 does not invent it.

Set canonical X-Request-ID on Gateway response.

Use streaming response with bounded buffers; do not buffer arbitrary upstream bodies in memory.

A long download is therefore not terminated merely because total wall-clock duration exceeds 120 seconds; only idle/read timeout, client disconnect, explicit cancellation, or another terminal transport failure ends an active stream.

HEAD/OPTIONS are not proxied as registered V1 methods.

# 15. Normal API Error Taxonomy

| Condition | HTTP / code |
| --- | --- |
| Missing/invalid gw_ key | 401 authentication_error |
| Current-tenant key lacks permission | 403 authorization_error |
| Service/route missing or foreign tenant | 404 resource_not_found |
| Method unsupported by Gateway route | 405 invalid_request |
| Request body too large | 413 request_too_large |
| Rate limit rejected | 429 rate_limit_exceeded |
| Circuit open / connect unavailable | 503 upstream_unavailable |
| Connect/read/write timeout before response commit | 504 upstream_timeout |
| Upstream returns HTTP 4xx/5xx normally | Pass upstream status/body through; not a Gateway error envelope |
| Gateway config/decrypt/internal failure | 500 gateway_internal_error |

If an upstream response has already committed bytes downstream, later transport failure cannot be converted into the JSON Gateway error envelope; terminate the stream and record telemetry.

# 16. Telemetry

Create one `requests` row for every accepted/authenticated attempt according to the existing telemetry contract, including failures before upstream invocation where appropriate.

Capture tenant, workload=NORMAL, API key, route, start/end, status, latency and normalized error category.

Do not store request/response bodies by default.

Do not store Gateway or upstream credentials.

Record whether upstream was invoked and circuit/rate rejection categories in safe structured metadata if schema supports it.

# 17. Client Disconnect / Cancellation

Propagate cancellation to the upstream HTTP request promptly.

Release any acquired concurrency lease best-effort; M3 expiry remains safety net.

Client disconnect is not counted as upstream circuit failure.

Telemetry final status records cancellation/aborted delivery distinctly where schema supports it; do not invent a fake upstream 5xx.

# 18. HTTP Client Lifecycle

Use long-lived shared `httpx.AsyncClient`/connection pools, not one client per request.

Connection pool limits are deployment-configured and bounded.

TLS verification is ON by default.

On-prem custom CA bundle is supported through configuration; `verify=False` is not an acceptable production default.

HTTP/2 may be enabled where tested, but V1 correctness must not depend on HTTP/2.

# 19. Controlled Service Slug Correction

Normal Admin PATCH does not mutate `services.slug`. To recover from an operator typo without deleting/recreating the service graph, M4 defines a local maintenance operation.

Local-only CLI/maintenance operation; no public Data Plane or Control Plane HTTP endpoint.

Requires explicit target tenant, service UUID/current slug, new slug, and operator reason/ticket.

Validates the same slug regex, reserved names, and per-tenant uniqueness rules used at service creation.

Updates only the service slug in-place; service UUID remains unchanged, so routes, credentials and permissions retain referential identity.

Runs in one DB transaction, writes audit action `SERVICE_SLUG_CORRECTION`, increments config_version, COMMITs, then publishes invalidation.

If any validation fails, nothing changes. The operation must not support bulk rename, wildcard rename, tenant move or UUID change.

This operation is intended for typo correction, not routine API versioning or service renaming. Breaking user-facing renames should use an explicit migration/change process later.

Reference CLI contract:

uv run gateway-admin service correct-slug \
  --tenant <tenant-uuid> \
  --service <service-uuid-or-current-slug> \
  --new-slug billing \
  --reason "<ticket/change-reference>"

# 20. M4 Work Breakdown

| ID | Work package | Exit signal |
| --- | --- | --- |
| M4.1 | Service slug + route resolver | Deterministic resolution tests PASS |
| M4.2 | Normal authz pipeline | 401/403/404 tenant semantics PASS |
| M4.3 | M3 protection integration | Rate/circuit/concurrency integration PASS |
| M4.4 | Header policy | Hop-by-hop/sensitive/header injection tests PASS |
| M4.5 | Upstream auth | NONE/BEARER/HEADER no-leak tests PASS |
| M4.6 | URL/query/body builder | Repeated query/path/body tests PASS |
| M4.7 | HTTP client/timeouts | Pool/TLS/timeout tests PASS |
| M4.8 | Response streaming | Large response/disconnect tests PASS |
| M4.9 | Error mapping/telemetry | Gateway vs upstream failure tests PASS |
| M4.10 | E2E backend fixtures | Real local upstream proxy matrix PASS |
| M4.11 | Security/chaos acceptance | SSRF/redirect/Redis/cancel tests PASS |

# 21. Mandatory Tests

| Test | Expected |
| --- | --- |
| Service slug | Tenant-scoped unique slug resolves; reserved/invalid slug rejected. |
| Route resolution | Static/template/wildcard fixtures resolve deterministically; impossible overlap fails safe. |
| Path mapping | Base path join correct; no double slash/traversal/double decode. |
| Method | GET/POST/PUT/PATCH/DELETE proxy; HEAD/OPTIONS unsupported behavior deterministic. |
| Auth separation | adm_ rejected; gw_ accepted only on Data Plane. |
| Permission | ROUTE and SERVICE permission behavior; deny by default. |
| Cross tenant | Foreign service/route → 404. |
| Rate layers | API_KEY+ROUTE+SERVICE cumulative; MAX retry_after_ms from M3. |
| Circuit | OPEN no upstream I/O; HALF_OPEN outcome reported once. |
| Hop-by-hop | Request/response hop-by-hop headers removed. |
| Authorization leak | gw_ Authorization never reaches backend. |
| Upstream bearer | Configured bearer overwrites client header; raw secret absent logs. |
| Static header | Forbidden header names rejected; managed value cannot be client-overridden. |
| Query | Repeated query keys preserved. |
| Body | Binary/JSON/form body passed without semantic rewrite. |
| Body limit | Known and chunked overflow → 413/abort. |
| Redirect | Upstream 3xx passed; Gateway does not auto-follow. |
| TLS | Verification default on; custom CA path supported. |
| Timeout | Pre-commit timeout → 504 upstream_timeout. |
| Upstream 4xx/5xx | Normal upstream response passed through, not wrapped. |
| Large response | Streamed with bounded memory. |
| Client disconnect | Upstream cancelled; lease released; no circuit failure. |
| Request ID | Canonical UUID v7 returned and propagated as X-Request-ID. |
| No body logging | Request/response body absent by default. |
| Redis degraded | Normal proxy still uses M3 conservative protection when Redis unavailable. |
| Platform infra SSRF deny | Service base_url to Gateway PostgreSQL/Redis/Admin listeners is rejected even when private RFC1918 destinations are otherwise allowed. |
| Platform alias deny | localhost/loopback/container DNS aliases resolving to platform management listeners are rejected. |
| Long active stream | Stream can exceed 120s total duration while bytes arrive within read-idle timeout; no false overall-timeout termination. |
| Streaming stall | After response start, >60s read idle terminates stream/cancels upstream according to transport semantics. |
| Slug correction | Maintenance CLI changes slug in-place, preserves service UUID/FKs, writes audit + config_version and publishes invalidation. |
| Slug correction rollback | Duplicate/reserved/invalid new slug leaves old slug and graph unchanged. |

# 22. Acceptance Checklist

☐ `services.slug` contract is present in schema/model before public route implementation.

☐ `/api/{service}/{remaining_path}` resolves by tenant + slug.

☐ Prefix-strip path mapping is deterministic and traversal-safe.

☐ Only GET/POST/PUT/PATCH/DELETE are registered for V1 Normal proxy.

☐ Gateway API-key auth and SERVICE/ROUTE permissions are deny-by-default.

☐ M3 API_KEY/ROUTE/SERVICE rate and circuit interfaces are reused, not duplicated.

☐ Client Gateway Authorization never reaches upstream.

☐ Hop-by-hop headers are stripped in both directions.

☐ Upstream NONE/STATIC_BEARER/STATIC_HEADER modes pass no-leak tests.

☐ Query multiplicity and arbitrary body bytes are preserved.

☐ Request body limit is enforced for known and streamed lengths.

☐ Gateway PostgreSQL/Redis/Admin management listeners are hard-denied as Service destinations regardless of generic private-network policy.

☐ Destination deny checks handle hostname aliases/resolution, not only literal configured strings.

☐ Redirects are passed through and never auto-followed.

☐ TLS verification is enabled by default; custom CA supported.

☐ Large/long responses stream with bounded memory; the 120s overall timeout ends at response start and active streams are governed by read-idle timeout.

☐ Controlled service-slug correction preserves service UUID/references and is audit/config-version/invalidation safe.

☐ Gateway-generated failures use normalized taxonomy; ordinary upstream HTTP responses pass through.

☐ Client disconnect cancels upstream and does not poison circuit state.

☐ Telemetry is written without bodies/secrets.

☐ Local fixture backend E2E matrix PASS.

☐ Ruff/format/compileall/pytest/OpenAPI/Gitleaks/container gates PASS.

# 23. Definition of Done

M4 is DONE when a tenant-authorized client can call a configured Normal API through `/api/{service}/...` and receive a faithful, secure upstream response; routing is deterministic; platform management infrastructure cannot be targeted as a Service destination; credentials and sensitive headers do not leak; M3 traffic protection and circuit state are enforced; active long-lived streams are not killed by the pre-response overall timeout; failures/cancellation are normalized correctly; service slug typos have a controlled in-place recovery path; and M5 can proceed without changing the Normal proxy foundation.

# 24. Codex Master Prompt — M4 Implementation

You are implementing M4 — Normal API Engine.

SOURCE OF TRUTH
- PRD V1.4
- HLD V1.1 + frozen correction candidates
- ERD / Physical DB + M1/M2 deltas
- API Specification/OpenAPI V1.1 + frozen M2/M3 correction candidates
- Implementation Plan V1.1
- M0 V1.1, M1 V1.1, M2 V1.1, M3 V1.1
- This M4 Execution Pack V1

LOCK BEFORE CODING
1. Public Normal API path is `/api/{service}/{remaining_path}`.
2. `{service}` is a tenant-scoped URL-safe service slug. If services.slug is absent from schema,
   add the explicit schema/model migration delta before route implementation and report it.
3. Strip `/api/{service}` and append remaining path to service.base_url.
4. V1 proxy methods are GET/POST/PUT/PATCH/DELETE only.
5. Do not auto-follow upstream redirects.
6. TLS verification ON by default; support configured custom CA.
7. Default request-body max = 10 MiB, configurable.
8. Ordinary upstream 4xx/5xx responses are passed through, not converted into Gateway error envelopes.
9. Platform self-infrastructure is ALWAYS denied as a Service destination: Gateway PostgreSQL, Redis and Control Plane/Admin listeners, including aliases/resolved IP+port matches.
10. Overall 120s timeout applies only until response start/first-byte commit. After active streaming begins, use the 60s read-idle timeout; do not kill a healthy long stream solely for total duration.
11. Service slug remains immutable through normal PATCH; implement a local-only controlled `service correct-slug` maintenance CLI preserving service UUID and FKs.

PIPELINE
request_id -> gw_ auth -> tenant -> service -> route -> permission
-> M3 API_KEY/ROUTE/SERVICE protection -> circuit admission
-> body/timeout guard -> header policy -> upstream credential injection
-> URL/query/body build -> HTTPX async upstream
-> safe response headers -> streamed response -> telemetry/cleanup

HEADER RULES
- never forward Gateway Authorization gw_
- strip hop-by-hop headers both directions
- upstream Host is rebuilt
- X-Request-ID is canonical Gateway UUID v7
- managed upstream auth header cannot be client-overridden
- do not blindly trust Forwarded/X-Forwarded-* values

ERRORS
401 authentication_error
403 authorization_error
404 resource_not_found
405 invalid_request
413 request_too_large
429 rate_limit_exceeded
503 upstream_unavailable
504 upstream_timeout
500 gateway_internal_error

DO NOT IMPLEMENT
- LLM provider adapters
- LLM SSE/retry/fallback
- arbitrary request/response transformations
- regex rewrite engine
- automatic redirect following
- HEAD/OPTIONS proxy support
- Admin UI

TEST GATES
- uv sync --frozen
- ruff check / format --check / compileall
- pytest unit/integration/e2e
- local fixture upstream covering methods/statuses/headers/binary/large body/redirect/timeout/disconnect
- M3 rate/circuit/degraded integration
- cross-tenant and permission tests
- header/credential leak tests
- TLS/custom CA tests
- request-body limit tests
- platform-infrastructure SSRF deny/alias-resolution tests
- long-active-stream >120s vs read-idle timeout tests
- service slug correction success/rollback/audit/config-version tests
- gitleaks git . --log-opts="--all" --redact --exit-code 1

At completion report:
changed files, schema delta (if services.slug added), endpoint/routing matrix,
header policy evidence, upstream auth evidence, E2E fixture results,
M3 integration results, security findings, remaining risks and M4 PASS/FAIL.

# 25. Recommended Commit Sequence

| Commit | Scope |
| --- | --- |
| 1 | db/control: add/lock tenant-scoped service slug if absent |
| 2 | feat(normal): service and deterministic route resolver |
| 3 | feat(normal): API-key authz and permission pipeline |
| 4 | feat(normal): integrate M3 rate/concurrency/circuit interfaces |
| 5 | feat(normal): request/response header policy |
| 6 | feat(normal): upstream authentication injection |
| 7 | feat(normal): safe URL/query/body builder and body limits |
| 8 | feat(normal): shared HTTPX client, TLS and timeout policy |
| 9 | feat(normal): streamed response and disconnect cancellation |
| 10 | feat(normal): error mapping and telemetry |
| 11 | test(normal): local upstream E2E/security/chaos matrix |
| 12 | docs: M4 acceptance evidence and contract deltas |
| 13 | security(normal): hard-deny platform management infrastructure destinations |
| 14 | feat(normal): refine pre-response overall timeout vs active streaming idle timeout |
| 15 | ops: add controlled service slug correction CLI + audit/config invalidation |
| 16 | docs: capture M4 V1.1 acceptance evidence and contract deltas |

# 26. Handoff to M5

After M4 PASS, M5 implements LLM Core & Provider Adapters: canonical chat request/response model, `/v1/models`, `/v1/chat/completions` non-streaming path, alias/model resolution, OpenAI-compatible/Anthropic/vLLM adapters, capabilities, provider credential use, usage extraction and live/fixture certification. M5 consumes M3 protection and must not alter M4 Normal proxy behavior.