# Enterprise AI & API Gateway

M7 — Observability, Retention & Operations | Execution Pack V1.2

Production Metrics + Health/Readiness + Degraded Semantics + Retention/Rollups + Reconciliation + Runbooks

| Item | Locked value |
| --- | --- |
| Milestone | M7 — Observability, Retention & Operations |
| Prerequisite | M0–M6 PASS; runtime semantics frozen |
| Raw request retention | Normal `requests`: 180 days default |
| LLM raw retention | `llm_requests` + `llm_attempts`: 180 days default |
| Audit retention | 730 days default/minimum policy target; automatic purge disabled by default |
| Rollups | `api_usage_daily`, `llm_usage_daily` |
| Retention order | Rollup → checkpoint/verify → bounded purge |
| Config reconciliation | 30s periodic PostgreSQL config_version reconciliation + Pub/Sub invalidation |
| Cache TTL | 60s default |
| Readiness | `/health/ready`: dependency readiness (PostgreSQL + Redis), for diagnostics/alerting. `/health/traffic`: infrastructure traffic-admission probe used by readinessProbe/load balancer. |

# 1. M7 Objective

M7 turns the M0–M6 runtime into an operable production service. It does not redesign routing, proxying or LLM streaming; it makes those behaviors measurable, supportable, recoverable and retention-safe.

Freeze structured logging and bounded-cardinality metrics across Normal API, LLM, Control Plane and background jobs.

Operationalize `/health/live` and `/health/ready` with explicit degraded-state semantics.

Implement tenant-aware idempotent daily usage rollups and restart-safe retention checkpoints.

Implement bounded raw telemetry purge after verified rollup.

Operationalize config Pub/Sub invalidation + periodic version reconciliation.

Add scheduler ownership/locking so horizontally scaled instances do not duplicate destructive jobs.

Define runbooks, alerts and failure drills for PostgreSQL, Redis, providers, upstreams, retention and config propagation.

# 2. Pre-M7 Contract Locks

| Decision | Locked M7 rule | Consequence |
| --- | --- | --- |
| Liveness | `/health/live` proves process/event-loop availability only; it does not query PostgreSQL, Redis, providers or upstreams. | Dependency outage must not trigger restart storms. |
| Readiness | `/health/ready` runs PostgreSQL `SELECT 1` and Redis `PING` concurrently with 1s timeout each. Either failure => HTTP 503 `not_ready`. | Preserves M0 contract. |
| Redis degraded vs readiness | Redis failure makes `/health/ready` false, but `/health/traffic` remains 200 while the instance can safely serve Data Plane traffic using M3 DEGRADED_REDIS protections. | Deployment readinessProbe/load-balancer traffic admission MUST use `/health/traffic`, not `/health/ready`. |
| Provider/upstream health | Provider/Normal upstream health does not determine global Gateway readiness. It is target-level operational state/circuit signal. | One bad backend must not remove the entire Gateway from service. |
| Telemetry write failure | Failure to persist non-audit request telemetry must not silently corrupt the primary response. Runtime returns the already-determined client result when safe, emits critical operational signal, and queues no unbounded in-memory retry. | Telemetry is important but not allowed to become an uncontrolled availability dependency. |
| Audit write failure | Control Plane mutation requiring audit remains atomic: audit failure rolls back mutation/config_version. | Keeps M2 security contract. |
| Retention cutoff | Use UTC timestamps and a fixed job cutoff captured at job start. Never use moving NOW() inside batches as the retention boundary. | Deterministic/restart-safe. |
| Rollup completeness | A raw row may be purged only after its day/tenant bucket is covered by a VERIFIED retention checkpoint. | Prevents data loss. |
| Audit purge | No automatic audit deletion in default V1. A future/org-enabled audit retention job requires explicit policy + separate checkpoint/evidence. | Conservative compliance default. |
| Job ownership | Retention/rollup jobs use PostgreSQL advisory lock (or equivalent durable single-run lease) so only one worker performs a job scope at a time. | Safe horizontal scaling without Redis correctness dependency. |
| Traffic admission endpoint | `/health/traffic` is the infrastructure routing probe. It returns 200 when the process can safely accept new Data Plane requests in NORMAL or DEGRADED_REDIS; it returns 503 when traffic must be drained/rejected, including unsafe DB/runtime states. | Prevents Redis outage from removing all degraded-capable instances from service endpoints. |
| Probe separation | `/health/live` = restart/liveness; `/health/traffic` = load-balancer/orchestrator traffic admission; `/health/ready` = full dependency readiness for dashboards/alerts/operator diagnostics. | Deployment manifests must wire each probe to its intended endpoint. |
| Restore cadence | One restore drill is mandatory before release. After release, restore drills are recurring operational controls; default recommendation quarterly and after material backup/schema/key-management changes. Frequency remains organization-configurable. | Restore evidence must not become stale as migrations and backup procedures evolve. |

# 3. Health Endpoint Contract

| Endpoint | HTTP | Checks | Payload principle |
| --- | --- | --- | --- |
| GET `/health/live` | 200 if process is live | No external dependency | Minimal status + version/build metadata if safe |
| GET `/health/ready` | 200 ready / 503 not_ready | PostgreSQL SELECT 1 + Redis PING, each 1s, preferably concurrent | Per-dependency status/timing; no credentials/DSN/internal topology |
| GET `/health/traffic` | 200 accepting / 503 draining | 200 in NORMAL, DEGRADED_REDIS, and RECOVERING_REDIS while safe conservative protection is active. 503 in DRAINING/graceful shutdown, NOT_READY_DB/unsafe durable-state conditions, or fatal local state. | Unauthenticated infrastructure probe with minimal safe payload (`status`, `runtime_mode` only or equivalent); no credentials, tenant IDs, DSNs, backend identities or topology. |

/health/ready:
  ready = postgres_ok AND redis_ok

/health/traffic:
  200 in NORMAL
  200 in DEGRADED_REDIS
  503 when instance cannot safely accept new Data Plane traffic

Deployment:
  livenessProbe  -> /health/live
  readinessProbe -> /health/traffic
  dashboards     -> /health/ready

Do not add provider, vLLM, Anthropic, OpenAI or Normal upstream probes to global readiness.

`/health/ready` remains valuable for alerting and operator diagnostics: Redis outage still reports 503 there even while `/health/traffic` remains 200 in DEGRADED_REDIS.

Kubernetes-style Service endpoint membership/readinessProbe MUST be based on `/health/traffic`; using `/health/ready` for that purpose is a deployment misconfiguration in V1.

Health endpoints are unauthenticated only if deployment/network policy permits; payload must remain safe for exposure.

# 4. Runtime Mode Model

| Mode | Meaning | Entry |
| --- | --- | --- |
| NORMAL | PostgreSQL/Redis coordination healthy; normal config/cache/traffic protections Traffic probe=200. | Steady state |
| DEGRADED_REDIS | Redis unavailable; M3 local conservative rate/concurrency/circuit/pre-auth behavior active Traffic probe=200. | Redis failure detected |
| NOT_READY_DB | PostgreSQL health failed; readiness false; operations needing durable truth fail closed Traffic probe=503 by default. | DB failure |
| RECOVERING_REDIS | Redis reconnected but reconciliation barrier not complete Traffic probe=200 while conservative protection remains until barrier completes. | Reconnect before config-version reconciliation |
| DRAINING | New Data Plane traffic is refused; `/health/traffic`=503 while `/health/live` remains 200 during bounded in-flight drain. | Graceful shutdown/deployment drain/operator-controlled local drain. |

New requests switch from DEGRADED_REDIS to NORMAL only after M3 recovery barrier completes.

Do not persist runtime mode as durable truth in Redis; it is instance-local operational state derived from health.

Expose runtime mode through bounded metrics and safe health/admin diagnostics, not as arbitrary high-cardinality labels.

# 5. Structured Logging Contract

| Field | Rule |
| --- | --- |
| timestamp | UTC RFC3339 |
| level | Bounded standard level |
| event | Stable machine-readable event name |
| request_id | Canonical Gateway UUID v7 when request-scoped |
| tenant_id | Internal identifier only in protected logs; never public client payload |
| plane | DATA_NORMAL / DATA_LLM / CONTROL / WORKER |
| result/status | Bounded outcome |
| duration_ms | Numeric |
| error_code | Normalized taxonomy only |
| provider_type | Bounded provider enum where relevant |
| resource IDs | Allowed in protected logs where operationally necessary; never credentials/secrets |

Never log `gw_`, `adm_`, provider/upstream credentials, decrypted secrets, Authorization/Cookie headers, prompts, LLM response text, SSE content/tool arguments or raw request/response bodies by default.

Exception logging must sanitize HTTPX/provider errors before structured emission.

Log configuration changes through Audit as durable truth; application logs are not a substitute for Audit.

# 6. Metrics Cardinality Policy

Metric labels MUST come from bounded enums/classes wherever possible.

Never label metrics with request_id, raw path, prompt, error text, API-key ID, admin-token ID, UUID target ID, arbitrary model string or user-supplied header.

Normal API route metrics use controlled route template/service class identifiers only if bounded; otherwise aggregate at workload/status class.

LLM metrics may use bounded provider_type and configured logical workload class; do not emit arbitrary alias/model strings as labels by default.

Detailed per-resource analysis belongs in PostgreSQL telemetry/rollups, not Prometheus-style labels.

# 7. Core Metrics

| Area | Minimum V1 metrics |
| --- | --- |
| Gateway | requests_total, request_duration_seconds, errors_total |
| Normal API | normal_proxy_requests_total, upstream_duration_seconds, upstream_errors_total |
| LLM | llm_requests_total, llm_attempts_total, llm_ttft_seconds, llm_stream_duration_seconds, llm_fallback_total |
| Traffic | rate_limit_reject_total, concurrency_reject_total, circuit_state/circuit_transition_total |
| Redis | redis_operation_errors_total, degraded_mode_total, reconciliation_total/duration |
| Config | config_invalidation_total, config_version_lag, cache_refresh_total |
| Retention | retention_runs_total, rollup_rows_total, purge_rows_total, retention_run_duration_seconds, retention_failures_total |
| Health | dependency_health, readiness_state |

# 8. Telemetry Persistence Semantics

`requests` remains the parent request telemetry record for accepted/authenticated Data Plane requests according to frozen contract.

`llm_requests` records one logical LLM request; `llm_attempts` records each real provider invocation.

Normal API and LLM bodies are not persisted by default.

M6 `known_cost_total` and `cost_complete` semantics must survive rollup; partial cost must not become falsely complete.

Telemetry inserts/updates use bounded transactions and must not hold provider/upstream network calls inside long DB transactions.

# 9. Retention Policy

| Dataset | Default | Automatic V1 behavior |
| --- | --- | --- |
| requests | 180 days | Roll up then bounded purge after VERIFIED checkpoint |
| llm_requests | 180 days | Roll up then bounded purge after VERIFIED checkpoint |
| llm_attempts | 180 days | Roll up then bounded purge after VERIFIED checkpoint |
| audit_events | 730 days target/minimum org policy | No automatic deletion by default |
| idempotency_records | 24h per M2 | Separate TTL cleanup; encrypted replay secret deleted with record |
| daily aggregates | Retained long-term by default | No V1 automatic purge unless future policy added |
| retention_checkpoints | Operational history | Retain sufficient history for verification/audit; no aggressive purge |

# 10. Daily Rollup Semantics

Aggregate by UTC calendar day and tenant; additional dimensions must be bounded and explicitly modeled.

`api_usage_daily` captures Normal API request count, success/error classes, latency aggregates and known traffic measures supported by schema.

`llm_usage_daily` captures logical requests, provider attempts, token usage, TTFT/latency aggregates, fallback/error counts and cost completeness.

Rollup is UPSERT/idempotent: rerunning the same tenant/day produces the same aggregate from raw truth rather than double-incrementing.

Do not roll up raw prompt/response content.

# 11. Partial Cost in Rollups

Per request:
  known_cost_total
  cost_complete

Daily LLM aggregate:
  known_cost_total = SUM(known request/attempt cost)
  cost_complete = TRUE only if every included cost-relevant request is complete
  incomplete_cost_request_count = count(cost_complete = false)

A daily aggregate with partial known spend retains that known sum but MUST expose `cost_complete=false`.

Dashboards label partial cost explicitly; never present it as exact total spend.

If no known cost exists for a bucket, aggregate known_cost_total remains NULL, not zero, unless the metric is explicitly named/counts a zero-cost condition.

# 12. Retention Checkpoint State Machine

| State | Meaning |
| --- | --- |
| STARTED | Job scope/cutoff captured; no purge authorization |
| ROLLED_UP | Aggregate UPSERT completed |
| VERIFIED | Aggregate verification passed; purge for covered raw scope may begin |
| PURGING | Bounded deletion in progress |
| COMPLETED | Covered raw rows purged to cutoff |
| FAILED | Failure recorded; restart resumes safely from durable state |

Checkpoint identity includes job type + tenant + covered UTC day/range so retries are deterministic.

A FAILED/PURGING job never assumes deletion completed; it rechecks remaining rows against the same fixed cutoff.

# 13. Rollup Verification

Verify raw row counts and key aggregate invariants against produced daily bucket before marking VERIFIED.

For LLM, verify logical request count, attempt count, known token sums, known_cost_total and incomplete-cost count where data exists.

Verification compares deterministic values from the fixed source scope; tolerances are not used for integer counts.

Cost decimal comparison uses exact database decimal semantics/scale, not binary float.

Verification failure blocks purge and raises an operational alert.

# 14. Bounded Purge

Delete only rows older than the fixed retention cutoff and covered by VERIFIED checkpoints.

Delete in bounded batches (default 5,000 rows; configurable) with short transactions.

Recommended dependency order: child `llm_attempts` → `llm_requests` → parent request rows according to FK model; never rely on unsafe accidental cascade.

Commit each bounded batch and persist progress/checkpoint safely.

Sleep/yield between batches when configured to reduce database pressure.

Job interruption is safe: restart from durable checkpoint and remaining rows.

# 15. Scheduler & Job Ownership

Any Gateway instance may host worker code, but destructive/singleton job execution requires PostgreSQL advisory lock or equivalent durable DB-backed lease.

Redis is not the correctness lock for retention because Redis can be unavailable/degraded.

Lock scope is deterministic per job type and deployment/tenant scope.

If lock is unavailable, worker skips that cycle; it does not run a competing purge.

Job schedules use UTC. Default daily retention/rollup window should be configurable and off peak.

# 16. Config Invalidation & Reconciliation

Control Plane COMMIT
  -> PostgreSQL config_version++
  -> publish Redis invalidation best effort

Each instance:
  Pub/Sub subscriber -> invalidate affected cache
  every 30s -> read PostgreSQL config_version
  if local_version != DB_version:
      invalidate/refresh
      local_version = verified DB version

Pub/Sub loss must not cause permanent stale configuration because periodic PostgreSQL reconciliation is authoritative.

Config cache TTL remains 60s default as an additional bound, not the sole correctness mechanism.

After Redis reconnect, subscriber is restored and reconciliation barrier completes before instance leaves RECOVERING_REDIS.

Never cache decrypted credentials in Redis during refresh/reconciliation.

# 17. Config Version Lag

Track local applied config version per tenant/deployment context and compare with PostgreSQL authoritative version.

Expose lag as bounded numeric gauge/event; do not use tenant UUID as an unbounded metric label in multi-tenant future mode.

Repeated reconciliation failure is alert-worthy even if cache TTL continues serving old data.

Security-critical disable/revoke changes should invalidate local caches immediately when observed; periodic reconciliation is the recovery path for missed Pub/Sub.

# 18. Dependency Failure Semantics

| Failure | Readiness | Runtime behavior |
| --- | --- | --- |
| PostgreSQL unavailable | `/health/ready` 503; `/health/traffic` 503 by default | Durable-truth-dependent operations fail closed; no unsafe config mutation; existing in-memory behavior only where explicitly safe |
| Redis unavailable | `/health/ready` 503; `/health/traffic` 200 | M3 DEGRADED local conservative mode remains eligible for new Data Plane traffic. |
| Single Normal upstream down | Unchanged | Target/route circuit and upstream_unavailable behavior; Gateway remains globally ready |
| Single LLM target down | Unchanged | M6 circuit/fallback behavior; Gateway remains globally ready |
| Telemetry insert failure | Usually unchanged | Client result preserved when already determined; critical metric/log; no unbounded retry queue |
| Audit write failure | Control mutation fails | Rollback mutation/config_version |

# 19. Alerting Baseline

| Alert | Suggested trigger |
| --- | --- |
| Gateway not ready | Sustained readiness 0 / dependency failure |
| Redis degraded | Any sustained DEGRADED_REDIS beyond short recovery window |
| Config reconciliation failing | Repeated failures or persistent version lag |
| Retention failed | Any FAILED run or no successful completion within expected daily window |
| Retention backlog | Oldest unpurged verified/raw age exceeds policy + grace |
| Rollup verification failed | Any verification failure |
| Provider/upstream systemic errors | Rate above deployment baseline across bounded class |
| LLM post-commit failures | Non-zero sustained rate above baseline |
| Telemetry persistence failure | Any sustained write-failure rate |
| Audit failure | Any occurrence is high severity |

Thresholds that depend on traffic volume are deployment-tunable; M7 freezes metric meaning, not arbitrary universal percentages.

# 20. Operational Runbooks

| Runbook | Minimum procedure |
| --- | --- |
| Redis outage | Confirm readiness/degraded metrics; verify local conservative mode; restore Redis; confirm subscriber + reconciliation barrier; verify NORMAL transition. |
| PostgreSQL outage | Stop unsafe Control Plane changes; verify readiness false; restore DB; validate migrations/current head; confirm config/telemetry recovery. |
| Config stale | Compare DB config_version vs local; inspect subscriber/reconciliation; force safe cache invalidation/reload; never edit Redis as source of truth. |
| Retention failure | Inspect checkpoint state; do not manually delete raw data; fix cause; rerun same fixed scope; verify before purge. |
| Rollup mismatch | Block purge; compare raw scope/checkpoint/aggregate; repair rollup logic/data; rerun idempotently. |
| Provider incident | Use circuit/fallback metrics; disable target through Control Plane if required; do not alter provider credential in logs/Redis. |
| Normal upstream incident | Use route/upstream telemetry/circuit; disable/repair service target; preserve tenant routing semantics. |
| Periodic restore drill | Default recommendation quarterly and after material schema/migration, backup tooling, encryption-key or restore-procedure changes; restore to isolated environment, validate schema/migrations/config/audit/secret decrypt, record evidence and corrective actions. |

# 21. Backup / Restore Operational Minimum

PostgreSQL is durable source of truth and must be covered by organization backup policy.

Redis runtime state is reconstructible and is not a backup source of truth.

Backup/restore procedure must preserve encrypted secret ciphertext plus external master-key material through separate secure operational handling.

At least one pre-release restore drill is required. After release, restore drills recur on an organization-configurable schedule; V1 operational recommendation is quarterly.

Record drill date, backup age, restored schema revision, migration head, validation result, RTO/RPO observations and corrective actions without recording plaintext secrets.

A material change to database schema/migrations, backup tooling/format, encryption key-management procedure, or restore automation SHOULD trigger an additional out-of-cycle restore drill.

Do not include raw secrets in backup validation logs.

# 22. Data Privacy / Access Operations

Operational DB roles from M1 remain least-privilege: app runtime, migration, retention worker and support/admin access are distinct.

Retention worker explicitly reads raw telemetry and writes aggregates/checkpoints plus bounded deletes; it does not receive provider-secret decryption capability unless separately required.

Support queries must avoid selecting encrypted secret blobs or body content unnecessarily.

Audit access is privileged and itself should be operationally controlled.

# 23. M7 Work Breakdown

| ID | Work package | Exit signal |
| --- | --- | --- |
| M7.1 | Health/live/ready/traffic + runtime modes | Probe wiring + dependency/degraded tests PASS |
| M7.2 | Structured logging + redaction | No-secret/no-body tests PASS |
| M7.3 | Metrics + cardinality controls | Bounded-label tests PASS |
| M7.4 | Daily API/LLM rollups | Idempotency/recompute tests PASS |
| M7.5 | Partial cost rollup semantics | Known/partial/unknown tests PASS |
| M7.6 | Retention checkpoints + verification | State/restart tests PASS |
| M7.7 | Bounded purge worker | FK/order/batch tests PASS |
| M7.8 | Scheduler advisory locking | Multi-instance singleton tests PASS |
| M7.9 | Config reconciliation/recovery | PubSub-loss/reconnect tests PASS |
| M7.10 | Alerts/runbooks | Failure-drill evidence PASS |
| M7.11 | Backup/restore drill + recurring drill runbook | Pre-release restore + recurring schedule evidence PASS |

# 24. Mandatory Tests

| Test | Expected |
| --- | --- |
| Liveness DB down | /health/live remains 200 while process healthy. |
| Readiness DB down | /health/ready 503 not_ready within bounded timeout. |
| Readiness Redis down | /health/ready 503 while /health/traffic remains 200 and Data Plane enters DEGRADED_REDIS. |
| Provider down | Global readiness unchanged. |
| Upstream down | Global readiness unchanged. |
| Redis recovery | RECOVERING_REDIS barrier then NORMAL after reconciliation. |
| Log redaction | gw_/adm_/Authorization/Cookie/provider credentials absent. |
| LLM privacy | Prompt/response/SSE content/tool args absent by default. |
| Metric cardinality | No request IDs/raw paths/UUID target IDs/arbitrary model labels. |
| Rollup idempotency | Same tenant/day rerun produces same aggregate, no double count. |
| UTC boundary | Rows around midnight assigned deterministically. |
| Partial cost rollup | Known sum retained + cost_complete=false + incomplete count. |
| No known cost | Aggregate known cost NULL, not fabricated zero. |
| Checkpoint verify | Purge impossible before VERIFIED. |
| Verification mismatch | Checkpoint fails and raw data remains. |
| Bounded purge | Deletes max configured batch per transaction. |
| Purge restart | Interrupted PURGING resumes safely. |
| FK purge order | LLM attempts/requests/parent deleted without integrity violation. |
| Worker lock | Two instances: only advisory-lock owner runs destructive scope. |
| Redis unavailable retention | Retention correctness lock still DB-backed. |
| PubSub loss | 30s reconciliation detects DB config_version drift. |
| Cache TTL | Stale config bounded and refreshes safely. |
| Telemetry write failure | No unbounded queue; operational signal emitted. |
| Audit failure | Control mutation rolls back. |
| Backup restore | Isolated restored DB passes schema/config/secret-ciphertext checks. |
| No secret restore logs | Restore evidence contains no plaintext secret. |
| Traffic probe Redis down | /health/traffic remains 200 while M3 conservative degraded protections are operational. |
| Traffic probe DB unsafe | /health/traffic returns 503 when durable/runtime state cannot safely accept new traffic. |
| Deployment probe wiring | Example Kubernetes-style readinessProbe targets /health/traffic, never /health/ready. |
| Recurring restore control | Runbook defines recurring organization-configurable drills; quarterly is V1 recommendation and material changes can trigger out-of-cycle drill. |
| Traffic endpoint auth | `/health/traffic` requires no app/admin credential and returns only minimal safe probe data. |
| Redis degraded traffic | Redis loss: `/health/ready`=503, `/health/traffic`=200, runtime=DEGRADED_REDIS. |
| DB unsafe traffic | Unsafe PostgreSQL/durable-state failure: `/health/traffic`=503. |
| Graceful drain | DRAINING sets `/health/traffic`=503 before process exit while `/health/live` stays 200 during drain. |
| Probe wiring | Deployment example uses readinessProbe `/health/traffic`, never `/health/ready`. |

# 25. Acceptance Checklist

☐ `/health/live` has no external dependency checks.

☐ `/health/ready` checks PostgreSQL + Redis concurrently with 1s bounds.

☐ Deployment examples wire `livenessProbe -> /health/live` and `readinessProbe -> /health/traffic`; `/health/ready` is diagnostic/alerting only.

☐ `/health/traffic` is formally specified, unauthenticated, minimal-payload, and mapped exactly to NORMAL/DEGRADED_REDIS/RECOVERING_REDIS/DRAINING/unsafe DB states.

☐ `/health/traffic` is the infrastructure traffic-admission probe and remains 200 during safe DEGRADED_REDIS operation.

☐ Redis outage means readiness=false but Data Plane uses explicit M3 DEGRADED behavior.

☐ Provider/upstream failures do not make the whole Gateway unready.

☐ Structured logs contain canonical request context but no credentials/bodies/prompts.

☐ Metrics use bounded labels and preserve M4/M6 semantics.

☐ Daily rollups are tenant-aware, UTC-based and idempotent.

☐ M6 partial cost semantics survive into daily LLM aggregates.

☐ Retention uses fixed cutoff + durable checkpoint state.

☐ Raw purge is impossible before VERIFIED rollup coverage.

☐ Purge is bounded, FK-safe and restart-safe.

☐ PostgreSQL advisory locking prevents duplicate destructive workers.

☐ Audit is not automatically purged by default.

☐ Pub/Sub loss is healed by 30s PostgreSQL config-version reconciliation.

☐ Redis reconnect uses recovery barrier before NORMAL mode.

☐ Alerts/runbooks cover DB, Redis, config, retention and backend incidents.

☐ Pre-release backup/restore drill validates durable truth and encrypted-secret recoverability; recurring restore drills are part of the operations runbook.

☐ Ruff/format/compileall/pytest/Alembic/Gitleaks/container gates PASS.

# 25A. M7 V1.2 Formal Contract Delta — `/health/traffic`

Purpose: `/health/traffic` answers only whether this instance may receive NEW Data Plane traffic from infrastructure right now.

Authentication: none at application layer in V1. This is an infrastructure probe; network exposure should be limited to trusted infrastructure/management paths.

HTTP 200 `accepting`: runtime mode NORMAL, DEGRADED_REDIS, or RECOVERING_REDIS while M3 conservative local protections remain functional.

HTTP 503 `draining`: DRAINING/graceful shutdown after drain begins, NOT_READY_DB/unsafe durable-state condition, or any fatal local state that makes new Data Plane admission unsafe.

Redis outage alone MUST NOT make `/health/traffic` return 503 while DEGRADED_REDIS is functioning.

PostgreSQL/durable-state failure returns 503 for `/health/traffic` in V1 because safe authorization/config/durable operation cannot be assumed.

Orchestrator contract: `livenessProbe -> /health/live`; `readinessProbe/load-balancer membership -> /health/traffic`; `/health/ready` is diagnostic/alerting only.

Graceful shutdown order: set runtime state DRAINING -> `/health/traffic`=503 -> stop new admission -> bounded in-flight drain -> terminate process.

Payload is intentionally minimal: safe status/runtime_mode only or equivalent; no dependency addresses, tenant/resource IDs, target/provider identities or credentials.

# 26. Definition of Done

M7 is DONE when the Gateway can be operated and diagnosed under normal and degraded conditions without exposing secrets or high-cardinality telemetry; liveness, dependency readiness and traffic admission are separate deterministic signals; Redis degradation does not accidentally remove safe degraded-capable instances from new traffic; raw request/LLM telemetry rolls up and purges safely through verified restartable checkpoints; config invalidation recovers from Pub/Sub loss; singleton jobs are safe under horizontal scaling; and pre-release plus recurring restore controls have documented evidence.

# 27. Codex Master Prompt — M7 Implementation

You are implementing M7 — Observability, Retention & Operations.

SOURCE OF TRUTH
PRD V1.4
HLD V1.1 + frozen corrections
ERD/Physical DB + M1-M6 deltas
API Specification/OpenAPI + correction candidates
Implementation Plan V1.1
M0 V1.1 through M6 V1.1
This M7 Execution Pack V1

LOCKED OPERATIONS
1. /health/live checks process only; no DB/Redis/provider/upstream calls.
2. /health/ready = PostgreSQL SELECT 1 AND Redis PING, concurrent, 1s each.
3. /health/traffic is the infrastructure traffic-admission endpoint.
   It returns 200 in NORMAL and safe DEGRADED_REDIS; 503 when new traffic must drain.
4. Deployment wiring: livenessProbe=/health/live, readinessProbe=/health/traffic.
   Never use /health/ready as Kubernetes-style Service traffic membership probe.
5. Redis outage => /health/ready 503, /health/traffic 200, M3 DEGRADED_REDIS.
4. Provider/upstream target health never controls global readiness.
5. Raw requests/llm_requests/llm_attempts retention default 180d.
6. Audit default/minimum target 730d; automatic audit purge OFF by default.
7. Retention order: rollup -> verify checkpoint -> bounded purge.
8. Fixed UTC cutoff captured at job start.
9. Purge only data covered by VERIFIED checkpoint.
10. Bounded delete default 5000 rows/transaction.
11. Singleton destructive jobs use PostgreSQL advisory lock, not Redis correctness lock.
12. Config reconciliation every 30s; cache TTL 60s; PostgreSQL config_version authoritative.
13. Redis reconnect requires subscriber restore + reconciliation barrier before NORMAL.
14. No prompts/responses/SSE content/tool args/secrets in default logs.
15. Metrics labels are bounded; no request_id/raw path/UUID target/arbitrary model label.
16. Preserve M6 known_cost_total + cost_complete into rollups.
17. Telemetry write failure emits operational signal; no unbounded memory retry queue.
18. Audit write failure rolls back Control Plane mutation.
19. PostgreSQL backup/restore drill required; Redis is reconstructible runtime state.

IMPLEMENT
health endpoints and runtime mode diagnostics
structured JSON logging/redaction
bounded-cardinality metrics
api_usage_daily and llm_usage_daily rollups
partial-cost rollup semantics
retention checkpoints + verification
bounded FK-safe purge worker
PostgreSQL advisory job locking
Pub/Sub invalidation reconciliation/recovery
alerts/runbooks
backup/restore validation procedure

TEST GATES
uv sync --frozen
uv run ruff check .
uv run ruff format --check .
uv run python -m compileall app
uv run pytest
alembic check/current/heads
multi-instance worker-lock tests
retention restart/failure tests
PubSub-loss/Redis-recovery tests
log/metric privacy-cardinality tests
gitleaks git . --log-opts="--all" --redact --exit-code 1

AT COMPLETION REPORT
changed files, health evidence, degraded/recovery evidence, metric/log samples,
rollup verification, retention checkpoint/purge evidence, multi-instance lock evidence,
config reconciliation evidence, backup/restore drill status, security findings,
contract deltas and M7 PASS/FAIL.

V1.1 CORRECTIONS
- Separate dependency readiness from traffic admission.
- Add /health/traffic and deployment probe-wiring tests.
- Restore drill is pre-release mandatory and recurring post-release; quarterly recommended, org-configurable, plus out-of-cycle after material changes.


M7 V1.2 FORMAL TRAFFIC CONTRACT
- GET /health/traffic is the infrastructure traffic-admission probe.
- No app/admin authentication; restrict by deployment/network policy.
- 200: NORMAL, DEGRADED_REDIS, RECOVERING_REDIS while conservative M3 protection is functional.
- 503: DRAINING, unsafe DB/durable-state, fatal local state.
- Redis outage alone does not remove instance from traffic.
- livenessProbe=/health/live; readinessProbe=/health/traffic; /health/ready is diagnostic only.
- Graceful shutdown: DRAINING -> traffic 503 -> drain in-flight -> terminate.

# 28. Recommended Commit Sequence

| Commit | Scope |
| --- | --- |
| 1 | feat(ops): liveness/readiness + runtime mode diagnostics |
| 2 | feat(obs): structured logging + secret/body redaction |
| 3 | feat(obs): bounded-cardinality core metrics |
| 4 | feat(retention): API daily rollup |
| 5 | feat(retention): LLM daily rollup + partial cost semantics |
| 6 | feat(retention): durable checkpoint state machine + verification |
| 7 | feat(retention): bounded FK-safe purge worker |
| 8 | feat(worker): PostgreSQL advisory singleton locking |
| 9 | feat(config): periodic version reconciliation + Redis recovery barrier |
| 10 | ops: alerts + incident runbooks |
| 11 | ops: backup/restore validation drill |
| 12 | test(ops): failure/restart/multi-instance acceptance matrix |
| 13 | docs: M7 evidence + schema/operational correction candidates |
| 14 | fix(ops): separate dependency readiness from traffic-admission health |
| 15 | ops: add Kubernetes-style probe wiring contract for degraded Redis service |
| 16 | ops: add recurring restore-drill control and material-change trigger |
| 17 | docs: capture M7 V1.1 health/deployment/restore corrections |

# 29. Handoff to M8

After M7 PASS, M8 implements the basic React/TypeScript Admin UI and management demo flow. It consumes the M2 Control Plane APIs, M3 runtime status, M5 certification metadata and M7 operational diagnostics. M8 must not introduce a new authentication model: browser access uses the already-frozen server-managed Admin UI session approach with CSRF/CORS/security hardening completed by M9.