# Enterprise AI & API Gateway

M9 — Hardening & Release Candidate | Execution Pack V1.1

Browser Security + SSRF/DNS Rebinding + Egress Controls + Supply Chain + Load/Soak + Upgrade/Rollback + Release Evidence

| Item | Locked value |
| --- | --- |
| Milestone | M9 — Hardening & Release Candidate |
| Prerequisite | M0–M8 PASS; M7 V1.2 and M8 V1.1 are frozen inputs |
| Release target | V1 Release Candidate suitable for on-prem/private-network deployment |
| Browser security | Same-origin default, strict CORS/CSRF/CSP/security headers, session fixation/cross-origin tests |
| SSRF/egress | Config-owned endpoints only; DNS/IP revalidation; platform-management hard deny; redirect disabled |
| Supply chain | Gitleaks + dependency/image scanning + SBOM + pinned/reproducible lockfiles |
| Performance | Load, soak, streaming longevity, fallback, degraded Redis, backpressure and multi-instance tests |
| Upgrade | Alembic forward/rollback rehearsal with supported rollback boundary explicitly documented |
| Release evidence | Automated evidence bundle + signed/tagged release process + known limitations |
| Credential revoke SLA | Admin User/Admin Token and Data Plane Application/Gateway API Key revoke/disable authorization staleness <=5s. |

# 1. M9 Objective

M9 does not add product scope. It converts the engineering-complete V1 into a hardened Release Candidate by closing security, deployment, upgrade, performance and evidence gaps across the whole system.

Reconcile all contract deltas introduced during M0–M8 into the implementation and release documentation.

Complete browser, network, SSRF, secret, dependency and container hardening.

Prove runtime behavior under load, long-lived streams, failures, Redis degradation and backpressure.

Rehearse clean install, upgrade and supported rollback/restore paths.

Produce a deterministic Release Evidence Pack with test, scan, migration, SBOM and operational drill results.

# 2. Pre-M9 Release Locks

| Decision | Locked M9 rule | Release consequence |
| --- | --- | --- |
| No scope expansion | M9 may harden/correct contracts but MUST NOT add Responses API, embeddings endpoint, semantic routing, multi-tenant management, RBAC/SSO, Kubernetes requirement or new providers merely for release polish. | Any new feature becomes post-V1 backlog. |
| Security bug priority | A security correction may change implementation details even late in M9, but public behavior changes require explicit contract delta and regression test. | No silent behavioral drift. |
| Critical scan failures | Known exploitable Critical vulnerabilities in shipped application/container dependencies block RC unless an explicit risk acceptance is recorded outside the product artifact. | Security gate is real, not advisory. |
| High vulnerabilities | High severity findings require fix, compensating control, or documented exception with owner/expiry before release. | Prevents permanent waiver debt. |
| Provider/upstream endpoints | All outbound configurable HTTP targets use the same centralized validated egress policy; LLM targets cannot bypass the Normal API SSRF protections. | Closes M5/M6 provider-target security gap. |
| TLS | TLS verification is enabled by default for all outbound HTTPS. Custom CA bundles supported. `verify=false` is development-only and release configuration validation rejects it unless explicit non-production mode. | Prevents insecure production defaults. |
| CORS | Production same-origin is preferred. Split-origin deployments use explicit exact-origin allowlist; wildcard with credentials is forbidden. | Browser policy becomes deployable and testable. |
| Rollback | Database rollback is supported only to explicitly tested migration boundaries. Destructive/irreversible migrations require backup/restore rollback plan, not fictional Alembic downgrade claims. | Honest operational rollback contract. |
| Release reproducibility | Release builds use frozen Python/frontend locks and immutable container tag/digest. Evidence records exact git commit and artifact digests. | Traceable release. |
| Gateway API-key revoke | Revoking a `gw_` Gateway API Key or disabling its owning Application has the same hard maximum authorization-staleness window as Admin revoke: <=5 seconds. Use a dedicated Data Plane credential security-status cache with TTL <=5s plus targeted invalidation after commit; never inherit the general 60s config cache. | Leaked customer/application credentials are cut off on a measurable security SLA. |
| Strict credential status mode | Security-status cache TTL=0 is supported for deployments requiring authoritative credential status validation on every authenticated request. Admin and Data Plane credential caches may share infrastructure but remain logically separate from ordinary config cache. | Allows stronger offboarding/incident response without changing auth contract. |

# 3. Cross-Document Reconciliation Gate

Before RC tagging, the following previously identified deltas must be reconciled into code and release-facing contracts.

| Delta | Required M9 disposition |
| --- | --- |
| Request ID drift | Canonical internal/response `X-Request-ID` is always Gateway UUID v7; client-provided ID is optional correlation input only and never canonical identity. |
| Admin path | Control Plane remains `/api/v1/admin`; no `/admin/v1` compatibility route. |
| Idempotency records | Physical schema/ERD release artifact reflects `idempotency_records`, TTL/replay encryption and `idempotency_in_progress` behavior. |
| Rate scope enum | `ADMIN_TOKEN` included in release schema/migration state. |
| Service slug | Release schema/API docs include immutable tenant-scoped slug constraints and CLI-only correction path. |
| M4 errors/timeouts | API/OpenAPI release docs include `request_too_large`, `upstream_unavailable`, `upstream_timeout`, redirect/method/body/stream timeout semantics. |
| M5 success response | No custom top-level successful `request_id`; public `model` echoes requested public identifier. |
| M5 strict schema | Unknown request fields rejected; text-only V1 message content is reflected in API/OpenAPI. |
| M5 certification | Runtime certification gate + explicit Experimental override represented in schema/Admin API. |
| M6 stream contract | SSE error event, `[DONE]`, TTFT, 20s pre-output idle / 60s post-output idle, 30s pre-output budget reflected consistently. |
| M6 cost | `known_cost_total` + `cost_complete` represented consistently in persistence/rollups/ops. |
| M7 health | `/health/live`, `/health/ready`, `/health/traffic` formal contracts and deployment probe wiring published. |
| M8 session | Admin browser session transport endpoints, <=5s revoke/disable staleness and dedicated security-status cache documented. |
| Data Plane credential invalidation | Gateway API Key revoke/Application disable must invalidate authorization within <=5s using dedicated security-status cache + targeted invalidation, not the 60s config cache. |

# 4. Browser Security Hardening

| Control | V1 release rule |
| --- | --- |
| Session cookie | `gw_admin_session`; HttpOnly; Secure; SameSite=Strict; host-only; Path=`/api/v1/admin`. |
| Session ID | Cryptographically random opaque value; rotate on every successful login; never accept caller-supplied session ID. |
| CSRF | Unsafe methods require session-bound `X-CSRF-Token`; token absent/mismatch => reject before mutation. |
| CORS | Same-origin default. Explicit exact origins only when split-origin; credentialed wildcard prohibited. |
| CSP | Default deny posture: `default-src 'self'`; no `unsafe-eval`; avoid `unsafe-inline`; narrowly allow required connect/style/script/image origins. |
| Framing | `frame-ancestors 'none'` and/or equivalent anti-clickjacking header. |
| MIME | `X-Content-Type-Options: nosniff`. |
| Referrer | Restrictive referrer policy such as `no-referrer` or approved same-origin equivalent. |
| Cache | Session/secret responses `Cache-Control: no-store`. |

No raw `adm_`, `gw_`, provider credential or CSRF secret in browser persistent storage, URL, history, analytics or crash telemetry.

XSS tests must cover service names, model names, provider display names, audit metadata and normalized backend error strings.

Admin login endpoint remains under M3 pre-auth brute-force protection.

Admin User disable/Admin Token revoke must invalidate authorization within <=5 seconds; test notification loss and TTL=0 strict mode.

# 5. CORS / CSRF / Origin Validation

Same-origin deployment:
  browser origin == Gateway/Admin UI origin
  CORS not needed for normal operation

Split-origin deployment:
  allowed_origins = explicit exact HTTPS origins
  Access-Control-Allow-Credentials = true only for allowlisted origins
  wildcard origin = forbidden
  unsafe request:
      valid session cookie
      valid Origin/Referer policy
      valid X-CSRF-Token

Reject `null` origin for authenticated browser mutation unless a documented deployment exception exists.

Preflight responses expose only required methods/headers.

Do not reflect arbitrary Origin values.

# 6. SSRF & Outbound Egress Policy

One centralized outbound-target validator MUST be used by both Normal API and LLM provider targets.

| Rule | Locked behavior |
| --- | --- |
| Source of URL | Only Control Plane/operator configuration may define base URLs; Data Plane callers cannot choose arbitrary destination host/URL. |
| Scheme | HTTP/HTTPS only; production should prefer HTTPS where environment supports it. |
| Userinfo | Reject URLs containing username/password userinfo. |
| Redirects | Automatic redirects disabled for proxy/provider requests. |
| Platform hard deny | Reject own PostgreSQL, Redis, Control Plane/Admin listeners, health/management listeners and other explicitly protected local management endpoints. |
| Hostname aliases | Hard deny applies to literal IP, DNS name, known aliases and resolved address/port pairs. |
| Private networks | Allowed because on-prem targets are expected, but still subject to platform hard deny and explicit operator configuration. |
| Loopback/link-local | Allowed only when intentionally configured for valid local backend AND not colliding with protected management listeners; cloud metadata/link-local metadata destinations are denied. |

# 7. DNS Rebinding / Resolution Hardening

Validate hostname syntax and resolve DNS before connection.

Every resolved address is evaluated against the egress deny policy, not only the original hostname.

Connection must be made to an address set that passed validation; do not validate one DNS answer and transparently connect to a newly resolved forbidden answer later.

Re-resolve according to bounded DNS cache policy; on refresh, reapply deny checks before new connections.

HTTP connection pooling must not allow a hostname whose newly resolved addresses are forbidden to silently reuse/create unsafe connections.

Tests must include hostname initially resolving safe then resolving to loopback/protected management IP.

# 8. Cloud / Metadata Destination Deny

Explicitly deny common link-local metadata ranges/endpoints used by cloud environments even though primary deployment is on-prem.

At minimum, deny IPv4 link-local `169.254.0.0/16`, IPv6 link-local metadata-reachable destinations, and a versioned default deny set of known non-link-local metadata service addresses such as `100.100.100.200`.

The metadata deny set is configurable/versioned so new provider-specific metadata endpoints can be added without redesigning the egress engine; operator allowlisting of metadata destinations is not supported in V1.

Do not rely on HTTP Host header alone; enforce using resolved destination addresses.

# 9. Outbound TLS

HTTPX clients use certificate verification by default.

Support organization custom CA bundles/cert stores for internal PKI.

Hostname verification remains enabled with TLS verification.

Client certificates/mTLS are out of V1 unless already frozen by a specific upstream/provider requirement; do not invent a broad mTLS framework in M9.

Development-only insecure TLS option must be clearly scoped and rejected in production/release configuration.

# 10. Secret Handling Final Gate

| Secret class | Release rule |
| --- | --- |
| Gateway API key `gw_` | Hash only in DB; raw shown once; never logs/Redis. |
| Admin token `adm_` | Hash only; raw only sign-in input; no browser persistence. |
| Provider/upstream credential | Application-encrypted DB ciphertext; decrypt at invocation boundary only. |
| Master key | Outside PostgreSQL; deployment secret/env/file mechanism; not committed to repo/image. |
| Idempotency replay secret | Encrypted at rest; TTL cleanup removes replay material. |

Run secret scanning against full reachable git history and release workspace/artifacts where tooling supports it.

Sanitized fixtures must not contain realistic production tokens or copied customer credentials.

# 10A. Unified Security-Status Invalidation Contract

Security-sensitive identity/credential status is not normal configuration cache data. It has a separate invalidation/cache contract.

Admin path: Admin User disable or `adm_` revoke -> targeted session/status invalidation after commit -> request-time security-status validation with TTL <=5s.

Data Plane path: Application disable or `gw_` revoke -> targeted credential-status invalidation after commit -> request-time API-key/application status validation with TTL <=5s.

The general 60s config cache TTL MUST NOT be used to determine whether a revoked/disabled credential is still authorized.

If targeted invalidation is missed, delayed or a subscriber is disconnected, the <=5s security-status TTL is the hard maximum stale-authorization bound.

TTL=0 strict mode is allowed for both Admin and Data Plane credential status validation.

Permission/config changes that are not credential disable/revoke may continue using the ordinary Pub/Sub + 30s reconciliation + 60s config-cache contract unless another security rule requires a tighter bound.

# 11. Supply Chain & Dependency Security

Python dependencies are resolved from frozen `uv.lock`; frontend package manager lockfile is committed and CI uses frozen install mode.

Generate SBOM for application/container release artifact using an approved SPDX or CycloneDX format.

Run dependency vulnerability scanning for Python, frontend and final container image.

Record scanner/tool version and vulnerability DB timestamp in Release Evidence.

No build step fetches unpinned executable scripts from arbitrary URLs at release time.

Base image is pinned to immutable digest for RC build or exact version plus recorded digest.

# 12. Container Hardening

| Control | Release expectation |
| --- | --- |
| User | Run application as non-root. |
| Filesystem | Read-only root filesystem where practical; writable tmp/cache paths explicit. |
| Capabilities | Drop Linux capabilities not required. |
| Ports | Expose only intended application listeners; PG/Redis remain private infrastructure services. |
| Secrets | No secret baked into image layers. |
| Image contents | Exclude git history, tests, dev credentials and unnecessary package managers/build tools from runtime image where practical. |
| Health | Container/orchestrator wiring follows M7 V1.2 live/traffic/ready semantics. |

# 13. Database Security / Migration Gate

Release migration chain must be linear/single-head unless explicitly documented otherwise.

`alembic check`, `current`, `heads`, clean upgrade from empty database and upgrade from last supported baseline must PASS.

Migration execution uses migration role distinct from runtime application role.

Composite tenant constraints, partial uniqueness and check constraints required by frozen Physical DB contracts must exist in actual migrations, not docs only.

Destructive migration requires explicit backup/restore rollback plan and release note.

# 14. Upgrade / Rollback Rehearsal

| Scenario | Required evidence |
| --- | --- |
| Fresh install | Empty PostgreSQL/Redis -> migrate -> bootstrap -> health -> demo smoke PASS |
| Previous supported version -> RC | Upgrade DB/config -> restart/rolling deploy -> smoke + data integrity PASS |
| Application rollback without DB rollback | Only if schema remains backward-compatible for defined window; test explicitly |
| Alembic downgrade | Only migrations marked/tested reversible; verify schema and application start |
| Irreversible migration rollback | Restore database backup to isolated environment and validate service recovery |

Release documentation must state the exact rollback boundary; do not promise universal downgrade.

Rolling upgrade compatibility window must be tested if multiple app versions may overlap during deployment.

# 15. Performance Test Profiles

| Profile | Minimum proof |
| --- | --- |
| Normal API steady load | Sustained request load across representative routes; latency/error/resource usage captured |
| LLM non-stream | Concurrent requests with provider latency; rate/concurrency/circuit correctness |
| LLM streaming | Long-lived SSE streams, TTFT, memory stability, client disconnect, provider idle and post-commit failure |
| Fallback storm | Primary target unavailable/429 under bounded concurrency; no retry amplification beyond M6 rules |
| Redis degraded | Traffic continues with conservative local protection; no silent unlimited bypass |
| Slow client | Backpressure bounded; memory does not grow without bound |
| Admin UI | Representative concurrent operators; session/CSRF path remains stable |

# 16. Load / Soak Release Criteria

Define deployment-specific throughput targets before test; M9 does not invent universal RPS claims.

No unbounded memory growth during at least a multi-hour soak covering Normal API and streaming workloads.

No connection/lease/session leak after client disconnect or provider failure.

Retry/fallback attempt count remains within locked M6 bound under outage.

Redis degraded mode produces observable capacity reduction rather than silent full-rate operation.

PostgreSQL pool saturation, HTTPX pool saturation and Redis operation latency must be visible in metrics/logs.

# 17. Failure / Chaos Matrix

| Fault | Expected V1 behavior |
| --- | --- |
| Redis unavailable | `/health/ready`=503, `/health/traffic`=200, DEGRADED_REDIS, conservative local protections |
| Redis recovers | RECOVERING_REDIS -> reconciliation barrier -> NORMAL |
| PostgreSQL unavailable | Traffic admission 503; Control Plane/durable operations fail closed |
| Normal upstream timeout | Pre-commit `upstream_timeout`; correct circuit signal |
| LLM target timeout pre-output | 20s idle/provider timeout or configured failure -> bounded retry/fallback within 30s budget |
| LLM target fails post-output | No fallback; `event:error` if writable; no `[DONE]` |
| Provider 429 | Fallback eligible; no default circuit trip |
| Client disconnect | Cancel provider/upstream work; release leases; no provider circuit penalty |
| Config Pub/Sub lost | 30s reconciliation heals stale version |
| Retention worker crash | Checkpoint restart resumes without unverified purge |

# 18. Abuse / Security Test Matrix

Brute-force invalid `adm_` attempts across trusted/untrusted proxy configurations.

Malformed API keys, oversized headers and oversized request bodies.

Header smuggling/hop-by-hop header cases at reverse proxy boundary.

Path traversal/double-encoding/query-duplication cases for Normal API routing.

SSRF attempts to loopback, Redis, PostgreSQL, Admin/health listeners, cloud metadata and rebinding hostnames.

CORS Origin reflection, wildcard credentials, CSRF missing/mismatch, cross-site form/fetch attempts.

Session fixation, stolen/revoked session, revoked Admin Token and disabled Admin User.

Leaked/revoked `gw_` and disabled Application: previously valid Data Plane authentication must fail within <=5 seconds even if general config cache remains warm or targeted invalidation is missed.

XSS payloads in all operator-controlled display fields.

Provider raw error/credential leak attempts in exception/log paths.

# 19. Observability Release Validation

Dashboards/queries distinguish `/health/traffic` from `/health/ready` and show runtime mode.

TTFT uses M6 client-visible definition.

Cost dashboard clearly marks partial values where `cost_complete=false`.

Metrics remain bounded-cardinality under load test.

Structured logs contain canonical request_id but no prompt/body/secret leakage.

Critical operational events include config reconciliation failures, audit failures, retention verification failure and Admin revoke invalidation issues.

# 20. Release Configuration Validation

| Configuration | RC validation |
| --- | --- |
| APP_ENV / production mode | Explicit production value required for production image/runbook |
| TLS verify | Must not be disabled in production |
| CORS | No wildcard credentialed origin |
| Admin cookie | Secure enabled in production |
| Master key | Present from approved external secret source |
| Database/Redis | No default/dev credentials accepted in release deployment example |
| Provider targets | Certification/Experimental state explicit |
| Timeouts | M4/M6 bounds/invariants validated |
| Retention | 180d raw defaults / audit auto-purge off unless explicit policy |
| Admin security-status TTL | <=5s; 0 allowed for strict mode |
| Data Plane credential-status TTL | <=5s; 0 allowed for strict mode; cannot inherit 60s config TTL |

# 21. Release Evidence Pack

The RC is not considered complete without a machine-readable/human-readable evidence bundle tied to one git commit.

| Evidence | Required content |
| --- | --- |
| Build identity | git commit, branch/tag, UTC build time, app/frontend version |
| Artifact identity | container image tag + digest, SBOM digest, OpenAPI digest |
| Tests | backend/frontend/unit/integration/e2e counts and PASS/FAIL |
| Migration | alembic check/current/heads + fresh/upgrade/rollback rehearsal result |
| Security scans | Gitleaks, dependency scans, image scan, exceptions if any |
| Performance | load/soak profile, duration, resource/latency/error summary |
| Failure drills | Redis, DB, provider/upstream, stream/cancel/config/retention outcomes |
| Backup/restore | latest isolated restore drill date/result |
| Known limitations | Explicit V1 out-of-scope and accepted residual risks |

Evidence must not embed raw secrets, customer prompts, private production URLs or credentials.

# 22. Release Blocking Severity

| Class | RC rule |
| --- | --- |
| P0 / Critical security or data-loss | BLOCK release |
| P1 / High severity authz, secret leak, corrupting migration, unbounded resource risk | BLOCK unless formally fixed; exceptions strongly discouraged |
| P2 / Material functional defect with safe workaround | Release decision requires explicit known-issue acceptance |
| P3 / Cosmetic/non-material | May ship documented |

Any failure that violates a frozen security boundary, tenant authorization, secret handling or post-commit streaming contract is release-blocking regardless of superficial severity label.

# 23. Deployment Documentation Minimum

Docker/Compose reference deployment remains first-class V1; Kubernetes examples may be provided but Kubernetes is not a V1 requirement.

Document network zones: clients, Gateway, Management/Admin, PostgreSQL, Redis, internal upstream/provider networks.

Document `/health/live`, `/health/traffic`, `/health/ready` probe purposes and example wiring.

Document external secret/master-key handling, custom CA installation and certificate verification.

Document backup/restore, recurring quarterly-recommended drill, retention schedule and break-glass recovery.

Document supported upgrade/rollback boundary and irreversible migration procedure.

# 24. Production Security Checklist

☐ No dev/demo credentials in production configuration.

☐ Gitleaks full-history PASS.

☐ Dependency/container scans reviewed; no unaccepted Critical finding.

☐ SBOM generated and tied to image digest.

☐ Non-root runtime image.

☐ TLS verify enabled; internal CA configured where needed.

☐ CORS/CSRF/CSP/session tests PASS.

☐ Admin revoke/disable <=5s tests PASS.

☐ Gateway API Key revoke/Application disable <=5s authorization-staleness tests PASS, including missed targeted invalidation.

☐ SSRF/platform hard-deny/DNS-rebinding tests PASS for Normal + LLM.

☐ Redirects disabled for configurable upstream/provider calls.

☐ No prompt/body/secret logs.

☐ `/health/traffic` deployment wiring validated.

# 25. M9 Work Breakdown

| ID | Work package | Exit signal |
| --- | --- | --- |
| M9.1 | Cross-document contract reconciliation | Release API/schema/config docs align with M0–M8 |
| M9.2 | Browser security + unified credential security-status invalidation | Admin + gw_ <=5s revoke/security matrix PASS |
| M9.3 | Centralized egress/SSRF/DNS-rebinding hardening | Normal + LLM security tests PASS |
| M9.4 | Outbound TLS/custom CA production validation | Insecure prod config rejected |
| M9.5 | Supply-chain/SBOM/container hardening | Scans/SBOM/image gates PASS |
| M9.6 | Migration/upgrade/rollback rehearsal | Fresh + upgrade + supported rollback evidence PASS |
| M9.7 | Load/soak/backpressure tests | No unbounded resource/leak; metrics captured |
| M9.8 | Failure/chaos acceptance | Redis/DB/upstream/provider/config/retention matrix PASS |
| M9.9 | Deployment/runbook finalization | On-prem deployment docs PASS review |
| M9.10 | Release Evidence Pack automation | Commit-bound evidence bundle generated |
| M9.11 | RC acceptance + known limitations | All blockers closed or explicitly rejected from release |

# 26. Mandatory Tests

| Test | Expected |
| --- | --- |
| CORS exact allowlist | Unknown origin rejected; no arbitrary reflection. |
| CORS wildcard credentials | Configuration rejected. |
| CSRF missing/mismatch | Unsafe Admin mutation rejected. |
| Session fixation | Fresh login session ID; old supplied session cannot persist. |
| Admin revoke bound | Existing authorization blocked within <=5s; TTL=0 strict mode PASS. |
| CSP/XSS | Injected display fields do not execute script; headers present. |
| SSRF PostgreSQL | Normal and LLM target configuration/invocation cannot reach protected DB listener. |
| SSRF Redis | Protected Redis listener unreachable through configurable egress. |
| SSRF Admin/health | Own Admin/management/health listeners denied. |
| Cloud metadata | Link-local metadata destinations denied. |
| DNS rebinding | Safe hostname -> forbidden IP change is blocked before new connection. |
| Redirect SSRF | Provider/upstream redirects are not followed. |
| TLS invalid cert | Production request fails closed unless trusted custom CA supplied. |
| TLS verify false prod | Release config validation rejects. |
| Secrets history | Gitleaks full reachable history PASS. |
| SBOM | Generated SBOM matches exact RC image/artifact digest. |
| Dependency scan | No unaccepted Critical vulnerabilities. |
| Non-root container | Runtime UID is non-root. |
| Fresh migration | Empty DB -> head -> app boot/health PASS. |
| Upgrade migration | Supported previous baseline -> RC PASS. |
| Rollback boundary | Documented/tested downgrade or restore path PASS. |
| Mixed-version rolling window | If supported, overlapping versions remain compatible. |
| Normal API load | No leak/unbounded memory under target profile. |
| LLM stream soak | Long streams stable; TTFT/backpressure/cancel correct. |
| Fallback storm | Attempt amplification remains within M6 bound. |
| Redis degraded load | Traffic accepted through `/health/traffic` with conservative protection. |
| DB outage | `/health/traffic` 503 and unsafe durable operations fail closed. |
| PubSub loss | Config reconciles within expected 30s cadence. |
| Retention crash | Resume safe; purge never outruns VERIFIED checkpoint. |
| Telemetry privacy | No body/prompt/tool args/secrets in default logs. |
| Metric cardinality | No request IDs/raw arbitrary resource values as labels. |
| Evidence bundle | Contains build/test/scan/migration/perf/drill identities without secrets. |
| Gateway API key revoke bound | Previously valid `gw_` is rejected within <=5s after committed revoke. |
| Application disable bound | All affected `gw_` credentials are rejected within <=5s after Application disable. |
| Gateway revoke invalidation loss | Missed targeted invalidation still blocks Data Plane auth within <=5s via security-status revalidation. |
| Gateway security cache isolation | Data Plane credential status cache TTL <=5s and never inherits 60s general config TTL. |
| Gateway strict revoke mode | TTL=0 performs authoritative key/application status validation per authenticated request. |
| Non-link-local metadata | Default egress deny set blocks known non-link-local metadata destination `100.100.100.200`. |

# 27. RC Acceptance Checklist

☐ All M0–M8 milestone DoDs remain passing after hardening.

☐ Release-facing API/OpenAPI/schema docs reconcile all approved deltas.

☐ Browser security plus <=5s Admin and Data Plane credential revoke/disable semantics are tested.

☐ Revoked `gw_`/disabled Application never rely on the 60s general config cache for authorization validity.

☐ Centralized egress policy protects both Normal and LLM targets.

☐ DNS rebinding, cloud metadata and own-management listeners are blocked.

☐ Production TLS verification cannot be silently disabled.

☐ Gitleaks, dependency/image scans and SBOM gates PASS.

☐ Fresh install, supported upgrade and honest rollback/restore paths PASS.

☐ Load/soak/failure tests show bounded resources and no retry amplification.

☐ Redis degraded behavior still admits traffic through formal `/health/traffic` contract.

☐ Retention/rollup/config reconciliation remain restart-safe under failure.

☐ Release Evidence Pack is tied to exact commit and artifact digests.

☐ Known limitations are explicit: no SSO/RBAC, no embeddings endpoint, no semantic router, no multi-tenant management, no Kubernetes requirement.

☐ No release-blocking security/data-loss/authz/secret defects remain.

# 28. Definition of Done

M9 is DONE when one immutable RC build from a known git commit passes contract reconciliation, browser/network/secret/supply-chain hardening, migration and restore rehearsal, load/soak/failure tests, and produces a complete release evidence bundle. Admin and Data Plane credential revoke/disable authorization staleness must both be demonstrably <=5 seconds (or stricter TTL=0 mode), metadata/SSRF protections must cover link-local and versioned known non-link-local metadata destinations, and the RC must have no unresolved release-blocking security, authorization, secret-leak, migration-corruption or unbounded-resource defect.

# 29. Codex Master Prompt — M9 Implementation

You are implementing M9 — Hardening & Release Candidate.

SOURCE OF TRUTH
- PRD V1.4
- HLD V1.1 + frozen corrections
- ERD / Physical DB + approved migration deltas
- API Specification / OpenAPI + approved M2-M8 deltas
- Implementation Plan V1.1
- M0 V1.1, M1 V1.1, M2 V1.1, M3 V1.1, M4 V1.1,
  M5 V1.1, M6 V1.1, M7 V1.2, M8 V1.1
- This M9 Execution Pack V1

DO NOT ADD PRODUCT SCOPE.

HARDEN
1. Browser security: cookie/CORS/CSRF/CSP/framing/nosniff/referrer/no-store.
2. Admin revoke/disable <=5s; security cache separate from 60s config cache.
3. Centralize outbound egress validation for BOTH Normal API and LLM targets.
4. Deny own PostgreSQL/Redis/Admin/health/management listeners, aliases and resolved IP:port.
5. Deny metadata/link-local destinations.
6. Defend DNS rebinding: validate resolved addresses and connect only to validated set.
7. Redirects OFF.
8. TLS verification ON in production; support custom CA; reject verify=false prod config.
9. Full secret handling review and Gitleaks full reachable history.
10. Frozen locks + SBOM + dependency/image vulnerability scan.
11. Harden runtime image non-root/minimal/no embedded secrets.
12. Reconcile approved request-id/idempotency/service-slug/M4/M5/M6/M7/M8 deltas.
13. Fresh install + supported upgrade + honest rollback/restore rehearsal.
14. Load/soak/backpressure/failure testing.
15. Produce commit-bound Release Evidence Pack.

RELEASE-BLOCKING
- tenant/authz bypass
- raw secret leakage
- exploitable Critical dependency/image vulnerability without explicit external risk acceptance
- corrupting migration/data loss
- SSRF to protected management/data-plane infrastructure
- unbounded memory/retry amplification
- violation of M6 no-fallback-after-output / no-fake-DONE contract

TEST GATES
uv sync --frozen
uv run ruff check .
uv run ruff format --check .
uv run python -m compileall app
uv run pytest
frontend frozen install + typecheck + test + production build
alembic check/current/heads
fresh DB migration
supported-version upgrade test
supported rollback or restore rehearsal
OpenAPI validation/contract tests
Gitleaks full history
Python/frontend/container vulnerability scans
SBOM generation
SSRF/DNS rebinding/browser security test suites
load/soak/chaos tests
docker/compose RC smoke

AT COMPLETION REPORT
exact git commit, changed files, release version, migration heads,
all test counts, browser security evidence, SSRF/DNS/TLS evidence,
secret/dependency/image scan results, SBOM path/digest,
load/soak/failure results, upgrade/rollback/restore results,
known limitations/residual risks, Release Evidence Pack location,
and final M9 PASS/FAIL + RC GO/NO-GO.

M9 V1.1 FINAL SECURITY CORRECTIONS
- Gateway API Key (`gw_`) revoke and owning Application disable have the same <=5s max authorization-staleness SLA as Admin revoke/disable.
- Use dedicated Data Plane credential security-status cache TTL <=5s + targeted invalidation after commit.
- Never use the ordinary 60s config cache to authorize a revoked/disabled gw_ or Application.
- Missed invalidation must still converge within <=5s through request-time status validation.
- TTL=0 strict mode is valid for both Admin and Data Plane credential status.
- Extend metadata deny policy beyond link-local ranges with a versioned known-address deny set including 100.100.100.200.

# 30. Recommended Commit Sequence

| Commit | Scope |
| --- | --- |
| 1 | docs(contract): reconcile approved M0-M8 release deltas |
| 2 | feat(security): browser security headers + strict CORS/origin policy |
| 3 | feat(security): CSRF/session hardening + revoke-bound verification |
| 4 | feat(security): centralized outbound egress validator |
| 5 | feat(security): platform hard-deny + metadata/link-local deny |
| 6 | feat(security): DNS rebinding-safe resolution/connection policy |
| 7 | feat(security): production TLS/custom-CA validation |
| 8 | build(security): frozen dependency/image scans + SBOM |
| 9 | build(container): non-root/minimal RC runtime image |
| 10 | test(migrations): fresh/upgrade/rollback-restore rehearsal |
| 11 | test(perf): Normal/LLM load + streaming soak + backpressure |
| 12 | test(chaos): Redis/DB/provider/upstream/config/retention failures |
| 13 | ops: final deployment/runbook/backup-restore documentation |
| 14 | build(release): automated Release Evidence Pack |
| 15 | release: RC acceptance, known limitations and immutable tag/digest |
| 16 | fix(security): enforce <=5s Gateway API Key/Application revoke invalidation |
| 17 | fix(security): isolate Data Plane credential-status cache from general config cache |
| 18 | fix(security): extend metadata endpoint deny set beyond link-local ranges |
| 19 | docs: capture M9 V1.1 final RC security corrections |

# 31. V1 Release Boundary / Known Non-Goals

Single-Tenant per Deployment remains the V1 product mode; tenant schema foundation is retained.

No customer chatbot/agent loop/tool execution.

No `/v1/embeddings`, Responses, Images, Audio or Realtime endpoint.

No semantic/AI router; routing remains deterministic/config-driven.

No OIDC/SSO/LDAP/AD/RBAC framework beyond current Admin Identity/Token model.

No Kubernetes requirement, Kafka/RabbitMQ or service-mesh requirement.

No automatic Vault/KMS integration; SecretService abstraction preserves future path.

# 32. Final Release Handoff

After M9 PASS, the implementation is ready to be tagged as V1 Release Candidate. The next activity is not another build milestone; it is release governance: RC review, management/product demo, deployment into the target on-prem environment, acceptance observation, and only then promotion to V1.0.0 according to the organization's release/change process.