# Enterprise AI & API Gateway

Final Contract Reconciliation + RC GO/NO-GO Pack V1

V1 Contract Freeze + Release Baseline + Evidence Gates + RC Decision Framework

| Decision area | Current status | Meaning |
| --- | --- | --- |
| Product / architecture contract | GO to freeze | PRD through M9 now forms a coherent V1 implementation contract. |
| Implementation execution | NOT YET EVIDENCED | Execution packs define what to build/test; this pack does not claim code is already complete. |
| RC tag | NO-GO until evidence | Do not tag software RC until mandatory build/test/migration/security/load/restore evidence is attached. |
| Post-evidence RC | GO when all blockers pass | One immutable commit/image may be promoted to RC after the gates in this pack are PASS. |

# 1. Purpose

This pack is the final governance layer for V1. It reconciles the design and execution decisions accumulated from the PRD, architecture, data model, API contract and M0–M9 execution packs, and converts them into one release baseline plus an explicit GO/NO-GO decision process.

Freeze what V1 is and is not.

Identify the authoritative version of each document/artifact.

Resolve cross-document deltas that must appear in release code/schema/OpenAPI.

Define release-blocking versus non-blocking findings.

Define the exact evidence required before a Release Candidate tag may be created.

# 2. Authoritative V1 Baseline

| Artifact | Release baseline | Status |
| --- | --- | --- |
| PRD | PRD V1.4 | FROZEN PRODUCT BASELINE |
| Solution Architecture / HLD | HLD V1.1 + approved corrections from execution packs | FROZEN ARCHITECTURE BASELINE |
| Logical Data Model | ERD / Logical Data Model V1.1 + approved M1–M9 deltas | RECONCILE BEFORE RC |
| Physical DB / Alembic | Physical DB/Alembic Spec V1.1 + approved schema deltas | RECONCILE BEFORE RC |
| API Specification | API Specification V1.1 + approved M2–M9 deltas | RECONCILE BEFORE RC |
| OpenAPI | OpenAPI 3.1 V1.1 + approved M2–M9 deltas | REGENERATE/VALIDATE BEFORE RC |
| Implementation Plan | Implementation Plan V1.1 | FROZEN DELIVERY PLAN |
| M0 | Execution Pack V1.1 | FROZEN |
| M1 | Execution Pack V1.1 | FROZEN |
| M2 | Execution Pack V1.1 | FROZEN |
| M3 | Execution Pack V1.1 | FROZEN |
| M4 | Execution Pack V1.1 | FROZEN |
| M5 | Execution Pack V1.1 | FROZEN |
| M6 | Execution Pack V1.1 | FROZEN |
| M7 | Execution Pack V1.2 | FROZEN |
| M8 | Execution Pack V1.1 | FROZEN |
| M9 | Execution Pack V1.1 | FROZEN |

# 3. Final V1 Product Boundary

| In V1 | Out of V1 |
| --- | --- |
| Normal API reverse proxy engine | Responses API |
| LLM chat completions, non-stream + SSE | `/v1/embeddings` endpoint |
| OpenAI-compatible public contract subset | Images / Audio / Realtime |
| OpenAI-compatible, Anthropic, vLLM adapters | Agent loop / tool execution |
| Deterministic aliases/routing/fallback | Semantic/AI router |
| Gateway API Keys + resource permissions | OIDC/SSO/LDAP/AD |
| Per-admin Admin Tokens + browser session | General RBAC framework |
| Rate limit, concurrency, circuit protection | Kafka/RabbitMQ requirement |
| PostgreSQL + Redis runtime | Kubernetes requirement |
| Single-Tenant per Deployment | Multi-tenant management UI/API |
| On-prem/private-network primary deployment | Automatic Vault/KMS integration |

V1 positioning remains: one enterprise gateway, two first-class workloads, one control plane.

# 4. Final Logical Architecture

Clients
   |
   v
+--------------------+
|    Gateway Core    |
| auth / authz       |
| request context    |
| rate / concurrency |
| observability      |
+---------+----------+
          |
     +----+-------------------+
     |                        |
     v                        v
+------------+        +----------------+
| Normal API |        | LLM Gateway    |
| Engine     |        | canonical API  |
| proxy      |        | adapters       |
| headers    |        | SSE/fallback   |
| upstream   |        | usage/cost     |
+-----+------+        +-------+--------+
      |                       |
      v                       v
 Internal APIs           LLM Providers

        Control Plane
 Admin API / Registry / Secrets / Audit / Config

# 5. Final Identity / Credential Contract

| Credential / identity | Plane | Final rule |
| --- | --- | --- |
| `gw_` Gateway API Key | Data Plane | Application credential; establishes tenant/application context; cannot call Control Plane. |
| Application status | Data Plane | Disable cuts authorization within <=5s. |
| Gateway API Key revoke | Data Plane | Hard max stale authorization <=5s; targeted invalidation + dedicated security-status cache TTL <=5s; TTL=0 strict mode allowed. |
| `adm_` Admin Token | Control Plane sign-in / admin identity | Per-admin, auditable; cannot be used as application Data Plane credential. |
| Admin User disable / Admin Token revoke | Admin | Hard max stale authorization <=5s; targeted session invalidation + dedicated security-status cache TTL <=5s; TTL=0 strict mode allowed. |
| Browser session | Admin UI | Opaque Redis-backed session, 30m idle / 8h absolute, HttpOnly/Secure/SameSite=Strict. |

Security-status caches are logically separate from the general 60-second configuration cache.

Raw `gw_` and `adm_` values are never persisted in logs/Redis/database plaintext.

# 6. Final Authorization Contract

| Resource type | Action | Notes |
| --- | --- | --- |
| SERVICE | INVOKE | Broad Normal API service permission. |
| ROUTE | INVOKE | Fine-grained Normal API route permission. |
| LLM_ALIAS | INVOKE | Preferred LLM application permission. |
| LLM_MODEL | INVOKE | Controlled direct concrete-model permission. |

API Key establishes Tenant Context first; resource lookup is always tenant-scoped.

Foreign-tenant/missing resource uses 404 semantics without cross-tenant disclosure.

Existing current-tenant resource without grant returns 403.

Provider targets/credentials are never application permission resources.

# 7. Final Request-ID Contract

| Aspect | Locked behavior |
| --- | --- |
| Canonical request ID | Gateway-generated UUID v7 for every accepted request context. |
| Client `X-Request-ID` | May be accepted only as non-canonical correlation input if implemented; never replaces Gateway canonical identity. |
| Response header | `X-Request-ID` returns canonical Gateway UUID v7. |
| Successful LLM body | No custom top-level `request_id`. |
| Error envelope | Contains canonical top-level `request_id`. |

Release API/OpenAPI/HLD must be reconciled to this exact rule before RC.

# 8. Final Control Plane Contract

Base path is `/api/v1/admin`; `/admin/v1` is not an alias.

No Tenant CRUD in V1.

No invented HTTP Admin User/Admin Token lifecycle beyond already-approved bootstrap/break-glass mechanics.

Config-affecting mutation order: auth -> tenant -> validate -> idempotency -> mutate -> audit -> config_version++ -> finalize idempotency -> COMMIT -> publish invalidation best effort.

Audit failure rolls back mutation. Redis publish failure after commit never rolls back committed PostgreSQL truth.

# 9. Final Idempotency Contract

| Endpoint class | Rule |
| --- | --- |
| POST Admin API-key creation | `Idempotency-Key` REQUIRED |
| PUT LLM target credential rotation | `Idempotency-Key` REQUIRED |
| Missing key | 400 `invalid_request` |
| Same key + same canonical fingerprint | Return exact original committed result/replay semantics |
| Same key + different fingerprint | 409 `idempotency_conflict` |
| Concurrent IN_PROGRESS | Immediate 409 `idempotency_in_progress`, `Retry-After: 1` |
| Persistence | PostgreSQL correctness; 24h TTL; replay secrets encrypted |

# 10. Final Normal API Contract

| Area | Locked behavior |
| --- | --- |
| Entry path | `/api/{service}/{remaining_path}` |
| Service slug | Tenant-scoped immutable normal-path slug; regex `[a-z0-9][a-z0-9-]{0,62}`; reserved namespaces blocked |
| Slug correction | Local-only audited CLI; no normal HTTP rename |
| Methods | GET/POST/PUT/PATCH/DELETE; HEAD/OPTIONS controlled 405 unless later explicitly added |
| Redirects | No automatic upstream follow |
| Request body | 10 MiB default; Content-Length early reject; chunked counted |
| Timeouts | connect5/pool5/write30/read-idle60; overall120 only until first response/commit; active healthy stream may exceed |
| SSRF | Config-owned base URL + centralized egress hardening; platform-management destinations denied |
| Upstream auth | NONE / STATIC_BEARER / STATIC_HEADER; injected after client header filtering |

Hop-by-hop headers stripped; client `Authorization: gw_...` is never forwarded upstream.

# 11. Final LLM Public Contract

| Area | Locked behavior |
| --- | --- |
| Models | GET `/v1/models` returns permitted runtime-eligible public identifiers only |
| Chat | POST `/v1/chat/completions` |
| Compatibility | Strict supported OpenAI-compatible subset; unknown fields rejected |
| Public `model` | Echo exact client-requested public alias/model identifier |
| Content | Text-only V1 canonical message content unless a later explicit contract delta is approved |
| Tools | Definition passthrough + tool-call normalization; Gateway never executes tools |
| Streaming | Real SSE mandatory in V1 overall |
| Adapters | OpenAI-compatible, Anthropic, vLLM |

No silent provider-specific request pass-through outside canonical schema.

# 12. Final LLM Certification Contract

| Field / state | Rule |
| --- | --- |
| Certification state | UNVERIFIED / CERTIFIED / FAILED |
| `allow_uncertified_runtime` | Default false |
| Runtime eligible | ACTIVE AND (CERTIFIED OR explicit override=true) |
| Experimental | Non-CERTIFIED target with explicit override enabled |
| /v1/models | Shows only models with at least one runtime-eligible target; does not expose certification internals |
| Admin UI/API | Shows certification state, certified_at and explicit Experimental override |

Turning Experimental override on is explicit, audited and config-versioned.

# 13. Final Retry / Fallback / SSE Contract

| Aspect | Locked behavior |
| --- | --- |
| Output commit | First successfully written non-empty content delta or meaningful tool-call delta |
| Role/heartbeat/empty delta | Does not commit output |
| Same-target retry | Maximum 1 before output, recoverable only |
| Fallback | Deterministic remaining targets, each max once before output |
| Pre-output total budget | 30s default, configurable max 120s |
| Pre-output idle timeout | 20s default; must be < total pre-output budget |
| Post-output idle timeout | 60s default |
| After output commit | No retry / no fallback |
| Terminal stream error | `event:error` if writable; then close; no fake `[DONE]` |
| Success | Exactly one `data: [DONE]` |
| Official TTFT | Gateway request acceptance -> first qualifying output successfully written to client |

# 14. Final Usage / Cost Contract

| Signal | Rule |
| --- | --- |
| Unknown provider usage | NULL/omitted; never guessed as zero |
| Attempt cost | Known only when usage + effective price are authoritative |
| Request known cost | `known_cost_total` = sum of known attempt costs |
| Completeness | `cost_complete=true` only when all cost-relevant attempts are known |
| Partial cost | Keep known sum + `cost_complete=false` |
| No known cost | `known_cost_total=NULL`, `cost_complete=false` |
| Daily rollup | Carries known cost, completeness, incomplete-cost request count |

# 15. Final Traffic Protection Contract

| Mechanism | Locked rule |
| --- | --- |
| Rate limiting | Atomic token bucket; all applicable enabled policies must pass |
| Concurrency | Leased semaphore, expiry, ownership release, bounded renewal |
| Circuit | CLOSED -> OPEN -> HALF_OPEN -> CLOSED |
| Normal circuit key | Tenant + Route + Upstream Target |
| LLM circuit key | Tenant + Provider Target + Model/Deployment |
| 429 | Fallback eligible for LLM; no circuit trip by default |
| Client disconnect | Never a provider/upstream circuit failure |
| Redis down | Conservative local fallback ~25% configured capacity, minimum 1, observable |

# 16. Final Health / Runtime Contract

| Endpoint | Purpose | Expected use |
| --- | --- | --- |
| `/health/live` | Process/event-loop liveness | livenessProbe / restart decision |
| `/health/traffic` | May infrastructure send NEW Data Plane traffic? | readinessProbe / load-balancer membership |
| `/health/ready` | Are PostgreSQL + Redis dependency checks healthy? | Dashboard / alerting / diagnostics |

| Runtime mode | `/health/traffic` | Meaning |
| --- | --- | --- |
| NORMAL | 200 | Normal coordination/protection |
| DEGRADED_REDIS | 200 | Redis unavailable; conservative local protection active |
| RECOVERING_REDIS | 200 | Redis back; reconciliation barrier in progress; conservative protection remains |
| DRAINING | 503 | Stop new admissions; bounded in-flight drain |
| NOT_READY_DB / unsafe durable state | 503 | New traffic is unsafe |

Kubernetes-style readinessProbe wired to `/health/ready` is a V1 deployment misconfiguration.

# 17. Final Retention / Operations Contract

Raw `requests`, `llm_requests`, `llm_attempts`: 180-day default.

Audit: 730-day target/minimum policy baseline; automatic audit purge OFF by default.

Rollup order: raw truth -> deterministic UTC daily UPSERT -> verification -> VERIFIED checkpoint -> bounded purge.

Retention cutoff is fixed at job start; purge batch default 5,000 rows.

Singleton destructive jobs use PostgreSQL advisory lock/equivalent durable DB lease, not Redis correctness state.

Redis Pub/Sub invalidation + PostgreSQL config-version reconciliation every 30s + config cache TTL 60s.

Restore drill is mandatory before release and recurring post-release; quarterly recommended plus out-of-cycle after material schema/backup/key-management changes.

# 18. Final Browser / Admin UI Contract

React + TypeScript UI is a client of the Control Plane only.

Browser sign-in exchanges existing Admin Identity + raw `adm_` for opaque Redis-backed session.

Cookie: `gw_admin_session`, HttpOnly, Secure in production, SameSite=Strict, host-only, Path `/api/v1/admin`.

Unsafe state-changing requests require session-bound `X-CSRF-Token`.

Admin session auth fails closed when Redis session store is unavailable.

No LocalStorage/SessionStorage/IndexedDB/URL/history persistence of raw admin/application/provider secrets.

Overview must distinguish Traffic Admission, Dependency Readiness and Runtime Mode.

# 19. Final Egress / SSRF / TLS Contract

Normal API and LLM provider targets MUST share one centralized outbound target validator.

Only operator/Control Plane configuration defines outbound destinations; Data Plane callers cannot pick arbitrary hosts.

HTTP/HTTPS only; redirects disabled.

Own PostgreSQL, Redis, Admin/Control Plane, health/management listeners and aliases/resolved IP:port pairs are hard-denied.

Private/internal ranges are allowed for legitimate on-prem targets but never bypass platform hard-deny.

Metadata destination deny includes IPv4 link-local `169.254.0.0/16`, relevant IPv6 link-local destinations and a versioned known non-link-local metadata deny set including `100.100.100.200`.

DNS rebinding defense validates resolved addresses and permits connection only to a validated address set.

TLS verification is ON in production; custom CA supported; `verify=false` rejected for production release config.

# 20. Required Release Schema/API Corrections Before RC

| Correction | Must exist in release artifact |
| --- | --- |
| `idempotency_records` | ERD + physical migration + repositories + cleanup |
| Rate scope `ADMIN_TOKEN` | Enum/migration + runtime policy |
| Service `slug` | Schema constraint/uniqueness/reserved validation |
| Certification fields | `certification_status`, `allow_uncertified_runtime`, `certified_at` (+ safe metadata if implemented) |
| Cost completeness | Persistence/rollups for `known_cost_total` + `cost_complete` or equivalent explicitly named fields |
| Admin session transport | OpenAPI/API entries for login/session/logout |
| Security-status caches | Config/documentation for Admin + Data Plane <=5s status validation |
| Health traffic | OpenAPI/API/deployment docs for `/health/traffic` |
| M4 errors | `request_too_large`, `upstream_unavailable`, `upstream_timeout` |
| Idempotency concurrency error | `idempotency_in_progress` 409 + Retry-After |
| LLM stream contract | SSE normal chunks/error event/DONE/timeout semantics |

Field names may vary only if the implementation and release contracts remain semantically exact and consistently documented.

# 21. RC Decision States

| State | Definition |
| --- | --- |
| DESIGN-FROZEN | All product/architecture/runtime contracts approved; code may still be incomplete. |
| RC-CANDIDATE-BUILD | One immutable commit/image selected for full evidence execution. |
| RC-NO-GO | Any release-blocking gate is FAIL, missing, stale or unverified. |
| RC-GO | All mandatory evidence PASS; no unresolved blocking finding; artifact digests frozen. |
| V1.0.0 PROMOTION | RC accepted in target environment/change process after management/operational observation. |

# 22. Release-Blocking Conditions

Tenant/authentication/authorization bypass.

Raw secret leak into database plaintext, Redis, logs, browser persistence, image layers or release evidence.

`gw_` revoke/Application disable or Admin revoke/disable failing the <=5s maximum stale-authorization contract.

SSRF reachability to protected DB/Redis/Admin/management/metadata destinations.

Production TLS verification silently disabled.

Corrupting/destructive migration without tested restore path.

M6 violation: retry/fallback after output commit, duplicate visible output, or fake `[DONE]` after error.

Unbounded retry amplification, async queue/memory growth or unreleased concurrency leases under tested failure.

Retention purge possible without VERIFIED rollup/checkpoint coverage.

Known exploitable Critical dependency/container vulnerability without explicit external risk acceptance.

# 23. Mandatory RC Evidence Matrix

| Gate | Evidence required | Decision |
| --- | --- | --- |
| Source identity | Exact git commit + signed/controlled RC tag candidate | PASS required |
| Backend quality | pytest/ruff/format/compileall | PASS required |
| Frontend quality | frozen install/typecheck/tests/prod build | PASS required |
| OpenAPI | 3.1 validation + contract tests + approved deltas incorporated | PASS required |
| Database | alembic check/current/heads + fresh install + supported upgrade | PASS required |
| Rollback | Tested downgrade where reversible OR isolated backup/restore where irreversible | PASS required |
| Secrets | Gitleaks full reachable history + release workspace | PASS required |
| Dependencies | Python/frontend/container vulnerability scan | No unaccepted blockers |
| SBOM | SPDX/CycloneDX artifact tied to exact image digest | PASS required |
| Container | non-root/minimal/no embedded secret + image digest | PASS required |
| Browser security | CORS/CSRF/CSP/fixation/XSS/revocation tests | PASS required |
| SSRF/egress | Normal + LLM protected-destination/rebinding/metadata/TLS tests | PASS required |
| Normal API | E2E + timeout/body/header/circuit/stream cases | PASS required |
| LLM | non-stream + real SSE + tool calls + retry/fallback + post-commit failure | PASS required |
| Redis degraded | `ready=503`, `traffic=200`, conservative protection + recovery barrier | PASS required |
| Retention | rollup/verify/purge/restart/multi-instance lock | PASS required |
| Load/soak | Representative workload + long streams + backpressure; bounded resources | PASS required |
| Backup/restore | Pre-release isolated restore drill | PASS required |
| Demo | Management Normal API + LLM + streaming/fallback + Audit/Ops | PASS required |

# 24. RC GO/NO-GO Decision Sheet

| Question | GO criterion | Result at contract-freeze time |
| --- | --- | --- |
| Are product/architecture contracts coherent? | No unresolved design contradiction | GO |
| Are all approved deltas identified? | Reconciliation list complete | GO |
| Is implementation proven complete? | All M0–M9 execution evidence attached | NOT YET EVIDENCED |
| Is security hardening proven? | All M9 security gates PASS | NOT YET EVIDENCED |
| Are migrations/upgrades/restores proven? | Required rehearsals PASS | NOT YET EVIDENCED |
| Is performance/soak proven? | Bounded resource behavior under defined profile | NOT YET EVIDENCED |
| May software be tagged RC now solely from documents? | Only if all evidence above exists | NO-GO |

Therefore the correct current decision is: DESIGN CONTRACT = GO/FROZEN; SOFTWARE RC TAG = NO-GO UNTIL EXECUTION EVIDENCE PASSES. This is intentional and prevents documentation completeness from being mistaken for implementation certification.

# 25. RC Evidence Folder / Naming Convention

release-evidence/
  rc-<version>/
    build/
      build-identity.json
      image-digest.txt
      sbom.*
    tests/
      backend.txt
      frontend.txt
      e2e.txt
      openapi.txt
    migrations/
      alembic-check.txt
      fresh-install.txt
      upgrade.txt
      rollback-or-restore.txt
    security/
      gitleaks.txt
      dependency-scan.*
      image-scan.*
      browser-security.txt
      ssrf-egress.txt
    performance/
      load-summary.json
      soak-summary.json
      chaos-summary.json
    operations/
      redis-degraded.txt
      retention-restart.txt
      config-reconcile.txt
      restore-drill.txt
    demo/
      management-demo-checklist.md
    release-decision/
      go-no-go.md

Evidence files must contain no production secrets, customer prompts or private credentials.

# 26. Implementation Handoff Order

| Order | Execution action |
| --- | --- |
| 1 | Freeze this reconciliation pack and the M0–M9 source document versions. |
| 2 | Update ERD/Physical DB/API Specification/OpenAPI into explicit release-candidate versions containing all approved deltas. |
| 3 | Implement/finish M0–M9 in code against the frozen contracts. |
| 4 | Run milestone-local acceptance until M0–M9 each PASS. |
| 5 | Select one immutable RC candidate commit and build exact container image. |
| 6 | Run the mandatory RC evidence matrix on that exact build. |
| 7 | Fix any blocker; if code changes, select a new commit/build and rerun affected/full gates according to release policy. |
| 8 | Produce final GO/NO-GO record. |
| 9 | If GO, tag RC and run target-environment management/operations acceptance. |
| 10 | Promote accepted RC to V1.0.0 without changing artifact content/digest. |

# 27. Final Acceptance Checklist

☐ PRD V1.4 frozen.

☐ HLD baseline frozen with approved corrections.

☐ ERD/Physical DB release versions reconcile all schema deltas.

☐ API Specification/OpenAPI release versions reconcile all API/runtime deltas.

☐ M0–M9 authoritative pack versions recorded.

☐ `gw_` and Admin revoke/disable <=5s contracts implemented/tested.

☐ `/health/traffic` formal contract implemented and deployment wiring tested.

☐ M5 certification/Experimental gate implemented and auditable.

☐ M6 pre/post-output streaming semantics implemented exactly.

☐ Partial cost completeness survives request telemetry and rollups.

☐ Normal + LLM egress share centralized SSRF/DNS/TLS protections.

☐ Retention never purges before VERIFIED coverage.

☐ Backup/restore pre-release drill PASS.

☐ Full RC evidence bundle tied to exact commit/image digest.

☐ No release blocker unresolved.

☐ Formal RC GO decision recorded.

# 28. Definition of Contract Freeze

V1 Contract Freeze is achieved when this pack is approved and no implementation team may change the product boundary, public API semantics, authorization model, streaming/fallback rules, security-status invalidation SLA, health/traffic semantics, retention safety rules or release gates without an explicit versioned change request. Implementation fixes that preserve these contracts do not require product re-design.

# 29. Codex / Implementation Master Handoff

You are implementing Enterprise AI & API Gateway V1.

AUTHORITATIVE CONTRACT
- PRD V1.4
- HLD V1.1 + approved frozen corrections
- ERD/Physical DB release revisions after final reconciliation
- API Specification/OpenAPI release revisions after final reconciliation
- Implementation Plan V1.1
- M0 V1.1
- M1 V1.1
- M2 V1.1
- M3 V1.1
- M4 V1.1
- M5 V1.1
- M6 V1.1
- M7 V1.2
- M8 V1.1
- M9 V1.1
- Final Contract Reconciliation + RC GO/NO-GO Pack V1

RULES
1. Do not invent product scope.
2. Do not silently resolve contract drift; report it.
3. Security-sensitive credential status is separate from general config cache:
   Admin revoke/disable <=5s; gw_ revoke/Application disable <=5s.
4. /health/live, /health/traffic, /health/ready have separate meanings.
5. Normal and LLM outbound targets share centralized egress/SSRF/DNS/TLS policy.
6. LLM fallback is forbidden after first successfully written content/tool delta.
7. Never fabricate usage/cost/DONE/success.
8. Retention purge requires VERIFIED rollup/checkpoint coverage.
9. No raw secret/prompt/body logging by default.
10. RC may not be tagged from documentation alone. Produce execution evidence.

FINAL OUTPUT
Implement milestone-by-milestone, preserve exact contract semantics,
produce the release-evidence structure, and issue GO only when every
mandatory RC evidence gate passes on one immutable build.

# 30. Recommended Final Documentation Sequence

| Step | Artifact |
| --- | --- |
| 1 | Freeze this pack as Final Contract Reconciliation V1. |
| 2 | Publish ERD / Logical Data Model V1.2 Final. |
| 3 | Publish Physical DB / Alembic Specification V1.2 Final. |
| 4 | Publish API Specification V1.2 Final. |
| 5 | Publish OpenAPI 3.1 V1.2 Final + validation report. |
| 6 | Publish HLD V1.2 Final only if desired to fold execution-pack corrections into one clean architecture document. |
| 7 | Implement and collect execution evidence. |
| 8 | Publish RC Release Report / GO-NO-GO decision for the exact candidate build. |

# 31. Final Governance Decision

The V1 design is now sufficiently specified to freeze. The next risk is no longer architectural ambiguity; it is implementation fidelity. Accordingly, further design changes should be exceptional. The recommended next work is reconciliation of the ERD/Physical DB/API/OpenAPI release artifacts, followed by code execution and evidence generation against the frozen M0–M9 packs.